Sprint Planning Meeting Minutes #5:

Attendees: Cristian Mantilla, Marcos Arrazola, Mario Isaiah Casas, and Zechariah Cukras

Start time: 9:20 PM

End time: 10:35 PM

After discussion, the velocity of the team was estimated to be 125 points

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #8 Creating UI Diagrams for concepts - 10 Points

  - As a team member, I want to display information about the physics concept in a UI so that the user can learn more effectively through the simulations.

    - Acceptance Criteria :

      - Team member can display graphs or related components of their physics concept onto the scene

      - Team members can design in such a way that is convenient for learning purposes.

- User Story #3 Creating Main Menu - 10 Points

  - As a User, I want a main menu to interact with so I can navigate through the applications’ various features.

    - Acceptance Criteria :

      - The application has an interactable Main Menu when they launch the application.

      - The Main Menu is easy to understand and not overwhelming to use.

- User Story #10 Creating levels for physics simulations - 15 Points

  - As a User, I would like to be able to select levels based on the physics concept I am trying to learn so that I can better understand that specific topic.

    - Acceptance Criteria :

      - Users can choose a level from a menu

      - Users can learn from the level’s pre-defined assets.

The team members indicated their willingness to work on the following user stories.

- Cristian Mantilla <User Story #8, #10> - Total : 25 Points

- Marcos Arrazola <User Story  #3> - Total : 10 Points

- Mario Casas <User Story  #8, #10> - Total : 25 Points

- Zechariah Cukras <User Story #8,10> - Total : 25 Points