Sprint Retrospective Meeting Minutes #1

Attendees: Mario Isaiah Casas, Marcos Arrazola-Solares, Cristian Gabriel Mantilla, Zechariah Cukras

Start time: 8:20 PM

End time: 9:25 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No, our team’s velocity was inconsistent with expectations. The unknowns of Unity hindered our progress in completing the user stories required of the team. Some user stories need to be completed in the next sprint

- Did we do a good job estimating the points (time required) for each user story?

  - Yes. Our time estimates match the complexity of each story, since the unknowns of Unity was considered. Next Sprint will have a reduced time estimate.

- Did each team member work as scheduled?

  - While time constraints due to academic and personal obligations remained a factor, each team member contributed in line with expectations and worked on their assigned tasks.

What went right?

- We completed the ability to manipulate in-simulation objects with the mouse, allowing for the mouse to control 3D movement.

- The built-in Physics engine of unity (NVIDIA’s PhysX) was discovered to be usable for our project’s simulations.

How to address the issues in the next sprint?

- How to improve the process?

  - To do more research on what is required of each user story before assigning a task and a description, as the built-in Physics engine was not originally considered.

- How to improve the product?

  - By completing the user stories and building a UI for the users to interact with.