Sprint Retrospective Meeting Minutes #3

Attendees: Mario Isaiah Casas, Marcos Arrazola-Solares, Cristian Gabriel Mantilla, Zechariah Cukras

Start time: 9:00PM

End time: 10:20 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No, our team’s velocity is still inconsistent with our expectations.

- Did we do a good job estimating the points (time required) for each user story?

  - Partially. Our time estimates match the complexity of each story, but there was no time to complete some stories.

- Did each team member work as scheduled?

  - Some team members were unable to work as scheduled due to other responsibilities and classes

What went right?

- The acceleration vector has been completed.

- An energy script has been completed.

How to address the issues in the next sprint?

- How to improve the process?

  - The team will be meeting up in the upcoming week to work on the project

- How to improve the product?

  - By completing the user stories and building the UI for the users to interact with.