Sprint Retrospective Meeting Minutes #

Attendees: Mario Isaiah Casas, Marcos Arrazola-Solares, Cristian Gabriel Mantilla, Zechariah Cukras

Start time: 8:40 PM

End time: 10:00 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No, our team’s velocity is still inconsistent with our expectations but has been improving.

- Did we do a good job estimating the points (time required) for each user story?

  - Partially. Our time estimates match the complexity of each story, but there was no time to complete some stories.

- Did each team member work as scheduled?

  - Some team members were unable to work as scheduled due to other responsibilities and classes.

What went right?

- In-world vectors are complete (both acceleration and velocity).

- World-space velocity graph is complete.

- Objects can now have their own UI.

How to address the issues in the next sprint?

- How to improve the process?

  - The team will continue to meet up in the upcoming week to work on the project

- How to improve the product?

  - By completing the user stories and building the experiments for the users to interact with and learn from.