Sprint Retrospective Meeting Minutes #5

Attendees: Mario Isaiah Casas, Marcos Arrazola-Solares, Cristian Gabriel Mantilla, Zechariah Cukras

Start time: 9:40 PM

End time: 11:00 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No, we are reducing scope for the final result.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes. Our time estimates match the complexity of each story, but there was no time to complete some stories.

- Did each team member work as scheduled?

  - Some team members were unable to work as scheduled due to other responsibilities and classes.

What went right?

- Vectors now correctly rotate based on the objects movement

- UI for the objects have been made.

- Objects can now have their own UI.