Sprint Review Meeting Minutes #2

Attendees: Mario Isaiah Casas, Marcos Arrazola-Solares, Cristian Gabriel Mantilla, Zechariah Cukras

Start time: 10:20 PM

End time: 10:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #1 Learning Unity - 15 points total (Almost done, 12 points)

- Almost all of the team is acclimated to the unity platform.

- User Story #2 Learning Forces in Unity - 15 points total (Almost done, 14 points)

- The relevant team members understand forces in Unity (Rigidbody forces).

- User Story #3 Creating main menu - 10 points total (Not done, 0 points)

- The team member responsible for the main menu has not made progress.

- User Story #4 Organizing Project Plan - 5 Points total (Done, 5 points)

  - The project has been organized enough to have a defined list of features that need to be completed

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story #2 Learning Forces in Unity - 15 points total

  - There is no need at the current moment for the remaining team members to learn the physics in unity, as they are working on UI.