Sprint Review Meeting Minutes #5

Attendees: Mario Isaiah Casas, Marcos Arrazola-Solares, Cristian Gabriel Mantilla, Zechariah Cukras

Start time: 11:00 PM

End time:11:10 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #3 Creating main menu - 10 points total (Not done, 7 points)

  - The team member responsible for the main menu has made some progress.

- User Story #8 Creating UI Diagrams for concepts - (Almost done, 14 Points)

  - There has been some progress on team members’ respective UI designs for their working physics concept.

- User Story #10 Creating levels for physics simulations - (Not done, 1 Point)

  - The required stories have yet to be completed before starting the levels for simulations.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

NONE