Florida International University

Knight Foundation School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title: AI Study Buddy Chatbot

Team Members: Giovanni Derisca, Julio Jeronimo, Celine Perez

Product Owner(s): Avid Andrade Trejo

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

# Abstract

The AI Study Buddy Chatbot is a web app built to help students study better and stay on track with their learning. It gives students a simple way to chat with an AI that can answer academic questions, create quizzes, and give useful study tips. The chatbot also helps students stay motivated by tracking their study streaks, setting study goals, and sending reminders. Users can save important sessions, download summaries as PDFs, and see stats like time spent and quiz scores. The system uses secure login, stores data in Firebase, and connects to LLama3.1 model to understand and respond to questions. This project combines smart AI tools with helpful features to support students in building better study habits and keeping up with their learning.

# Tables of Contents

Abstract..........................................................................................................3

Table of Contents...........................................................................................4

Introduction....................................................................................................5

Current System.....................................................................................5

Purpose of New System.......................................................................6

User Stories....................................................................................................6

Implemented User Stories....................................................................7

Pending User Stories............................................................................7

Project Plan.....................................................................................................8

Hardware and Software Requirements................................................8

Sprints Plan..........................................................................................9

System Design..............................................................................................14

Architectural Patterns.........................................................................15

System and Subsystem Decomposition.............................................15

Design Patterns..................................................................................17

System Validation........................................................................................17

Appendix......................................................................................................19

Appendix A – Diagrams....................................................................19

Appendix B – Screenshots.................................................................22

Appendix C – Sprint Review Reports................................................24

# Introduction

In a fast-paced academic environment, many students struggle to stay organized, motivated, and consistent with their study habits. While tools like search engines, note-taking apps, and flashcards exist, they often lack personalization and do not support long-term learning or habit-building. Students may find themselves switching between different platforms without a clear way to track their progress or stay focused over time.

To address this problem, we developed the AI Study Buddy Chatbot, a web-based academic assistant that supports students in their learning journey. The chatbot allows students to ask academic questions, generate personalized quizzes, and receive study reminders. It also includes features like session bookmarking, ability to export summaries as PDFs, daily streak tracking, and study goal setting. Furthermore, our project combines modern web technologies with artificial intelligence to create a tool that is both helpful and motivating. The system is designed with security and personalization in mind, using Firebase for authentication and storage, and the LLama3.1 model to power intelligent responses.

This documentation explains how the AI Study Buddy was designed and built as a senior project. It covers the user stories, system architecture, features, design choices, and testing process. The goal is to show how the system helps students take control of their learning in a smarter, more engaging way.

## Current System

Currently, students rely on a mix of tools and platforms to support their studying. These may include web search engines for answering questions, note-taking apps like Notion or Google Docs, flashcard tools like Quizlet, and basic calendar or reminder apps to stay on schedule. While these tools can be helpful, they are not connected, and they often require students to switch between multiple apps to manage different parts of their learning.

Most existing systems also lack personalization. They don’t keep track of how often a student studies, what topics they struggle with, or how they are progressing over time. Students who want to track their learning habits or performance must do it manually, which can be time-consuming and discouraging. Additionally, while AI tools like ChatGPT exist, they do not offer built-in features like quiz generation, goal tracking, or session analytics tailored for students. As a result, many students don’t have a single, consistent system to support both their daily studying and long-term academic growth.

## Purpose of New System

The purpose of the new system, the AI Study Buddy Chatbot, is to provide students with a centralized, intelligent, and supportive tool to help them study more effectively and stay consistent with their learning goals.

Unlike traditional tools that only offer one feature at a time, this chatbot combines several useful features into one platform. It allows students to:

- Ask academic questions and get quick answers

- Automatically generate quizzes based on their study sessions

- Track their progress through analytics, reminders, and study streaks

- Bookmark and export study sessions for future review

- Set personal goals and stay motivated over time

The system is designed to be simple to use, secure, and personalized. It saves user data like sessions, quiz results, and goals so that students can see their improvement and build good study habits. Overall, the AI Study Buddy Chatbot aims to improve the way students manage their time, understand what they’re learning, and build confidence in their academic journey.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the AI Study Buddy Chatbot project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories:

- As a student, I want to access a simple and user-friendly chat interface, so that I can interact with the Study Buddy chatbot smoothly.

- As a student, I want the chatbot to respond to basic academic questions, so that I can receive quick help on my study topics.

- As a student, I want the chatbot to generate quizzes based on our study sessions, so that I can test my understanding of the material.

- As a student, I want to export my session summaries as PDF files, so that I can keep a copy for offline review.

- As a student, I want to bookmark important sessions, so that I can return them easily later.

- As a student, I want to view analytics about my study sessions (e.g., time spent, topics covered, quiz scores), so that I can track my learning progress.

- As a student, I want sessions to be automatically tagged with relevant topics, so that I can easily search and filter them later.

- As a student, I want to review past quizzes and see which questions I got right or wrong, so that I can learn from my mistakes.

- As a student, I want to receive reminders to start or continue study sessions, so that I stay consistent with my learning.

- As a student, I want to track my daily study streaks, so that I stay motivated to study consistently.

- As a backend developer, I want to implement secure authentication, so that user data is protected and access is properly managed.

- As a student, I want to set weekly or monthly study goals, so that I can stay focused and measure my progress.

- As a student, I want to view a personalized history of my study activity, so that I can track my learning progress and revisit important materials.

## Pending User Stories:

- As a student, I want the chatbot to automatically turnkey session points into flashcards so I can review them later.

- As a student, I want to take my own notes during chatbot sessions so that I can record ideas or thoughts in my own words.

- As a student, I want to edit or annotate past sessions so that I can correct errors or add my thoughts.

- As a student, I want the team to define a list of core academic subjects (STEM, arts, Language) so the chatbot can organize content and respond within their respective domain.

# Project Plan

The development of the AI Study Buddy Chatbot followed an agile approach, divided into multiple sprints to manage tasks and progress. The team planned, designed, implemented, and tested key features in phases, including the chat interface, quiz generator, reminder system, and session tracking. Tools like Firebase, React, and LLama3.1 were selected early on, and regular sprint reviews helped ensure the project stayed on track and aligned with user needs.

## Hardware & Software Solutions

The following is a list of all hardware and software resources that were used in this project:

- VSCode

- Cursor

- GitHub

- Firebase

- NodeJS

- JsPDF

- React

- Typescript

- Express

- Llama3.1

# Sprints Plan

### Sprint 1:

User Story 1 – Chat Interface Setup

As a student, I want to access a simple and user-friendly chat interface so that I can interact with the Study Buddy chatbot smoothly.

Acceptance Criteria:

- The chat UI allows users to enter and send messages.

- Previous messages remain visible in a scrolling chat window.

- The chatbot’s responses are displayed in real time.

User Story 2 - Basic Response Logic

As a student, I want the chatbot to respond to basic academic questions so that I can receive quick help on my study topics.

Acceptance Criteria:

- The chatbot can respond to at least 3 predefined question types (e.g., math problem, definition, concept explanation).

- If the chatbot doesn’t know the answer, it provides a fallback message (e.g., “I’m still learning that topic!”).

- Responses are relevant and educational in tone.

User Story 3 - Study Session Summarization

As a student, I want the chatbot to summarize the key points from our chat session so that I can review the main ideas later.

Acceptance Criteria:

- At the end of a session, the chatbot generates a brief summary.

- The summary includes the questions asked and main concepts discussed.

- A “View Summary” or “Copy Summary” button is available.

### Sprint 2:

User Story 4 – Quiz Generation from Study Sessions

As a student, I want the chatbot to generate quizzes based on our study sessions so that I can test my understanding of the material.

Acceptance Criteria:

- The chatbot generates a 3–5 question multiple-choice quiz from the session content.

- Each question includes four answer options and identifies the correct one.

- A “Take Quiz” button appears at the end of the session summary.

User Story 5 - Vocabulary/Prompt Vector Preparation

As a student, I want the team to define a list of core academic subjects (STEM, arts, Language) so the chatbot can organize content and respond within their respective domains

Acceptance Criteria:

- Category includes minimum of 3 sample prompts a user might use

- Document is reviewed before moving forward

- Subjects include short description that will explain its relevance to the chatbots learning

User Story 6 – Export Session Summaries to PDF

As a student, I want to export my session summaries as PDF files so that I can keep a copy for offline review.

Acceptance Criteria:

- A “Download as PDF” button appears with each session summary.

- The PDF includes the session title, date, and content summary.

- Formatting is clean and suitable for printing.

User Story 7 – Session Bookmarks

As a student, I want to bookmark important sessions so that I can return them easily later.

Acceptance Criteria:

- A “Bookmark” icon appears at the top of each session

- Bookmarked sessions are saved in a separate “Bookmarked” tab.

- Users can remove bookmarks at any time.

### Sprint 3:

User Story 8 – Smart Session Tagging

As a student, I want sessions to be automatically tagged with relevant topics so that I can easily search and filter them later.

Acceptance Criteria:

- Tags are generated based on session content.

- Tags appear at the top of each session summary.

- Users can filter sessions by tag.

User Story 9 - Quiz review mode

As a student, I want to review past quizzes and see which questions I got right or wrong so that I can learn from my mistakes.

Acceptance Criteria:

- A “Review Past Quizzes” section is available.

- Each quiz shows selected answers, correct answers, and explanations.

- Option to retake quiz.

User Story 10 – Session Reminder Notifications

As a student, I want to receive reminders to start or continue study sessions so that I stay consistent with my learning.

Acceptance Criteria:

- Users can set daily or weekly reminders.

- Notifications are sent via email or in-app.

- Option to snooze or disable reminders.

User Story 11 - Personalized Study History

As a student, I want to view a personalized history of my study activity, so that I can track my learning progress and revisit important materials.

Acceptance Criteria:

- Backend API endpoint returns a chronological list of user activity (sessions, quizzes, bookmarks).

- Each entry includes timestamps, session titles, quiz scores, and tags.

- Supports pagination and filtering by date or topic.

- Data is securely scoped to the authenticated user.

### Sprint 4:

User Story 12 - Session Analytics Dashboard

As a student, I want to view analytics about my study sessions (e.g., time spent, topics covered, quiz scores) so that I can track my learning progress.

Acceptance Criteria:

- A dashboard view is accessible from the main menu.

- Displays total study time, number of sessions, average quiz score.

- Visual charts (bar or pie) show topic distribution

User Story 13 – Study Streak Tracker

As a student, I want to track my daily study streaks so that I stay motivated to study consistently.

Acceptance Criteria:

- Dashboard shows current and longest streaks.

- Users receive encouragement messages for maintaining streaks.

- Missed days reset the streak counter.

User Story 14 - Secure User Authentication and Authorization

As a backend developer, I want to implement secure authentication so that user data is protected and access is properly managed.

Acceptance Criteria:

- JWT-based authentication for session management.

- Middleware to protect sensitive endpoints.

- Supports user registration, login, and logout.

User Story 15 – Study Goal Setting

As a student, I want to set weekly or monthly study goals so that I can stay focused and measure my progress.

Acceptance Criteria:

- Users can set goals for study hours, number of sessions, or quizzes completed.

- Progress is visualized on the dashboard.

- Users receive reminders and motivational messages.

- Option to adjust or reset goals at any time.

### Sprint 5:

Sprint Goals:

- Finalize and polish existing features

- Ensure full functionality and bug-free performance

- Enhance UI/UX based on testing feedback (if applicable)

- Prepare for final presentation/delivery

User Stories:

- No new user stories will be added for this sprint.

- Focus remains on refinement, optimization, and stability.

# System Design

This section explains the design choices made while building the AI Study Buddy Chatbot. It includes diagrams that show how the system is structured, how the different parts work together, and how data flows between components.

## Architectural Patterns & Design Patterns

## System and Subsystem Decomposition

The AI Study Buddy Chatbot system is divided into several subsystems to manage complexity, improve maintainability, and support scalability. Each subsystem handles a specific set of responsibilities within the application, allowing the team to develop and test features independently.

The main system is composed of the following key subsystems:

#### 1. User Interface Subsystem

- Provides a simple, interactive chat interface

- Displays saved sessions, reminders, streaks, and analytics

- Built using React with TypeScript

#### 2. Authentication Subsystem

- Manages user registration and login

- Secures access using Firebase Authentication with JWT

- Ensures data privacy and session control

#### 3. Session Management Subsystem

- Handles the creation, saving, and loading of chat sessions

- Tags sessions with topics and titles

- Stores sessions in Firebase Database

#### 4. AI Interaction Subsystem

- Sends user messages to the Llama3.1 model

- Streams AI responses back to the frontend

- Summarizes sessions for PDF export or review

#### 5. Quiz and Analytics Subsystem

- Generates quizzes from user sessions

- Tracks quiz scores and question history

- Records session analytics (time spent, scores, etc.,)

#### 6. Reminder & Streak Subsystem

- Sends reminders based on user settings (daily/weekly)

- Tracks study streaks and goal progress

- Provides motivational feedback

#### 7. PDF Export Subsystem

- Formats and generates session summaries in PDF format

- Uses jsPDF library to allow users to download study notes

## Design Patterns

The architecture of the AI Study Buddy Chatbot follows the Model-View-Controller (MVC) pattern. The frontend (built with React and TypeScript) acts as the view, displaying the chat, quizzes, reminders, and session history. The controller is the backend, which handles API routes, user actions, and communication with the AI model and database. The model includes the data stored in Firebase, such as user sessions, quiz scores, and study goals.

In addition to MVC, we used a few other design ideas. Firebase and the AI model interface follow a singleton approach, meaning only one instance is used throughout the app. React also uses an observer-like pattern, where the UI updates automatically when data changes. For features like PDF export and reminders, we used factory and strategy patterns to handle different actions based on user input.

System Validation

To make sure the AI Study Buddy Chatbot works correctly, we created and ran test cases for each user story. These test cases helped us check that each feature does what it’s supposed to do. For example, we tested if users could register and log in, if the chatbot responded to messages properly, and if sessions were saved and loaded correctly. We also tested features like quiz generation, PDF export, reminders, streak tracking, and study goal setting.

Each test was done step by step, and we looked for bugs or issues along the way. If something didn’t work, we would run three iterations, fix the code and then run it three more times. We made sure that both the frontend and the backend were working together smoothly. By the end of the project, all the main features had passed their tests. Some smaller features are still planned for future improvements, but everything we built was tested and confirmed to work as expected. This helped us feel confident that the chatbot is reliable and ready to help students with their learning.

These are some of the tests ran:

# Appendix

## Appendix A – Diagrams

### Sequence Diagram:

### Study Buddy’s Sessions Flowchart:

### System Design:

## Appendix B – Webapp Screenshots

### Study Reminders:

### Study Streak Tracker:

### Study Goal Settings:

### Quiz Generator:

### Main Page:

## Appendix C – Sprint Review Reports

### Sprint 1:

Attendees: <Celine Perez, Avid Andrade Trejo, Julio Jeronimo, Giovanni Derisca>

Start time: <10:00 PM>

End time: <10:30 PM>

After a show and tell presentation, the implementation of the following user stories were

accepted by the product owners: All.

● User Story <User Story 1 - Chat Interface Setup>

● User Story <User Story 2 - Basic Response Summarization>

● User Story <User Story 3 - Study Session Summarization>

● User Story <User Story 4 - Quiz Generation from Study Sessions>

The following ones were rejected and moved back to the product backlog to be assigned to a

future sprint at a future Sprint Planning meeting:

● None this Sprint!

### Sprint 2:

Attendees: <Celine Perez, Avid Andrade Trejo, Julio Jeronimo, Giovanni Derisca>

Start time: <10:00 PM>

End time: <10:30 PM>

After a show and tell presentation, the implementation of the following user stories were

accepted by the product owners: All.

● User Story <User Story 4 - Quiz Generation from Study Sessions>

● User Story <User Story 5 - Vocabulary/Prompt Vector preparation >

● User Story <User Story 6 - Export Session Summaries to PDF>

● User Story <User Story 7 - Session Bookmarking>

The following ones were rejected and moved back to the product backlog to be assigned to a

future sprint at a future Sprint Planning meeting:

● None this Sprint!

### Sprint 3:

Attendees: <Celine Perez, Avid Andrade Trejo, Julio Jeronimo, Giovanni Derisca>

Start time: <10:00 PM>

End time: <10:30 PM>

After a show and tell presentation, the implementation of the following user stories were

accepted by the product owners: All.

● User Story <User Story 8 - Session Analytics Dashboard>

● User Story <User Story 9 - Smart Session Tagging>

● User Story <User Story 10 - Quiz review mode>

● User Story <User Story 11 - Session Reminder Notifications>

● User Story <User Story 12 - Personalized Study History>

The following ones were rejected and moved back to the product backlog to be assigned to a

future sprint at a future Sprint Planning meeting:

● None this Sprint!

### Sprint 4:

Attendees: <Celine Perez, Avid Andrade Trejo, Julio Jeronimo, Giovanni Derisca>

Start time: <10:00 PM>

End time: <10:30 PM>

After a show and tell presentation, the implementation of the following user stories were

accepted by the product owners: All.

● User Story <User Story 14 - Study Streak Tracker>

● User Story <User Story 15 – Secure User Authentication and Authorization>

● User Story <User Story 16 – Study Goal Setting>

The following ones were rejected and moved back to the product backlog to be assigned to a

future sprint at a future Sprint Planning meeting:

● User Story <User Story 13 - Flashcard Generator>

### Sprint 5:

Attendees: <Celine Perez, Avid Andrade Trejo, Julio Jeronimo, Giovanni Derisca>

Start time: <10:00 PM>

End time: <10:30 PM>

After a show and tell presentation, the implementation of the following user stories were

accepted by the product owners: All.

● No user stories for this sprint. Goal was to improve existing user stories, UI/UX, and

existing functionalities.

The following ones were rejected and moved back to the product backlog to be assigned to a

future sprint at a future Sprint Planning meeting:

● None this Sprint!