Daily Scrum Meeting Minutes:

Attendees: Enzo Swayne, Elisha Jeanbaptiste, Ernesto Rodriguez, Jeffrey Arias

Start time: 7:30 pm

End time: 8:00 pm

Ernesto Rodriguez:

- How many hours did I work since the last meeting?

  - 2.5 hours

- What was done since the last scrum meeting?

  - Make sure the team is on the same page with the code and authentication method.

- What is planned to be done until the next scrum meeting?

  - By the next meeting we have planned to have the design for the login, sign up and the authentication Manager.

- What are the hurdles?

  - The main hurdle is to make sure the user gets a notification when creating an account. It currently does not have functionality when creating an account.

Jeffrey Arias:

- How many hours did I work since the last meeting?

  - 2.5 hours

- What was done since the last scrum meeting?

  - Set up github and communication methods with teammates

- What is planned to be done until the next scrum meeting?

  - Set up Firebase Authentication

  - Get code fully running on Mac OS

- What are the hurdles?

  - The main hurdle is to make sure that the authentication Manager will keep track of created accounts.

Elisha Jeanbaptiste:

- How many hours did I work since the last meeting?

  - 2.5 hours

- What was done since the last scrum meeting?

  - Set up github and communication methods with teammates

- What is planned to be done until the next scrum meeting?

  - Download code

  - Familiarize self with current project

- What are the hurdles?

  - The main hurdle is to make sure that the authentication Manager will keep track of created accounts.

Enzo Swayne:

- How many hours did I work since the last meeting?

  - 2.5 hours

- What was done since the last scrum meeting?

  - Set up github and communication methods with teammates.

  - Downloaded Code

- What is planned to be done until the next scrum meeting?

  - Find a way to use Xcode on windows machine or use a mac

  - Familiarize self with current project

- What are the hurdles?

  - The main hurdle is to make sure that the authentication Manager will keep track of created accounts.