Daily Scrum Meeting Minutes:

Attendees: Enzo Swayne, Elisha Jeanbaptiste, Ernesto Rodriguez, Jeffrey Arias

Start time: 7:30 pm

End time: 8:00 pm

Ernesto Rodriguez:

- How many hours did I work since the last meeting?

  - 2.5 hours

- What was done since the last scrum meeting?

  - Designed a notification to pop up when a user has created an account

- What is planned to be done until the next scrum meeting?

  - By the next meeting we have planned to have the design Home Page

- What are the hurdles?

  - The main hurdle is to make sure the buttons take you to the right page

Jeffrey Arias:

- How many hours did I work since the last meeting?

  - 2.5 hours

- What was done since the last scrum meeting?

  - Nearly completed the login page with functioning buttons

- What is planned to be done until the next scrum meeting?

  - Change a couple of the icons in the setting page and home page

- What are the hurdles?

  - The main hurdle is to make sure that the authentication Manager will keep track of created accounts.

Elisha Jeanbaptiste:

- How many hours did I work since the last meeting?

  - 2.5 hours

- What was done since the last scrum meeting?

  - Set up github and communication methods with teammates

- What is planned to be done until the next scrum meeting?

  - Download code

  - Familiarize self with current project

- What are the hurdles?

  - The main hurdle is to make sure that the authentication Manager will keep track of created accounts.

Enzo Swayne:

- How many hours did I work since the last meeting?

  - 2.5 hours

- What was done since the last scrum meeting?

  - Obtained Mac Mini

  - Installed XCode

  - Setup Firebase Code

- What is planned to be done until the next scrum meeting?

  - Familiarize self with current project

  - Work on Swift Coding Principles

- What are the hurdles?

  - The main hurdle is to make sure that the authentication Manager will keep track of created accounts.