Sprint Backlog Grooming Meeting Minutes:

Attendees: Mohammed Alfarra, Omar Soliman, Alexis Okafor, Alejandro Alonso, David Del Valle

Start time: 6:30 PM

End time: 7:00 PM

The following user stories were created/discussed/refined/prioritized.

- User Story 1:Start development of Website where the ChatBot AI will be available for running.

- User Story 3: Expand on technicalities like DataBase used for training, model design, and so on.

- User Story 5: Exploring and testing further libraries to be used for the product

- User Story 6: Decide on a specific model of AI to use for the product.

The user stories below are completed.

- User Story 4: Research python libraries for machine learning.

- User Story 2: Choose main functionalities of model and niche of ChatBot, directed towards solving a specific issue.