Sprint Review Meeting Minutes

Attendees: Mohammed Alfarra, Omar Soliman, Alexis Okafor, Alejandro Alonso, David Del Valle

Start time: 6:00 PM

End time: 6:45 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story 4: Research python libraries for machine learning.

  - How this should be reflected on the user story definition in Mingle:

  - As a developer, we researched the python machine learning libraries like “sklearn” in order to know how to code the program to run out LLM

- User Story 2: Choose main functionalities of model and niche of ChatBot, directed towards solving a specific issue.

  - How this should be reflected on the user story definition in Mingle:

  - As a developer, we chose the main functionality of our chatbot to be storing past conversations, in order to get to know the user better and provide better assistance.

- User Story 5: Exploring and testing further libraries to be used for the product

- User Story 6: Decide on a specific model of AI to use for the product.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 1:Start development of a Website where the ChatBot AI will be available for running.

- User Story 3: Expand on technicalities like DataBase used for training, model design, and so on.