Daily Scrum Meeting Minutes:

Attendees: Mohammed Alfarra, Omar Soliman, Alexis Okafor, Alejandro Alonso, David Del Valle

Start time: 6:30 PM

End time: 7:00 PM

Omar Soliman:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Basic website design

- What is planned to be done until the next scrum meeting?

  - Learn how to use OpenAi

- What are the hurdles?

  - Not many, balancing classes is probably it.

Mohammed Alfarra:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Working on improving the frontend interface for our chatbot

- What is planned to be done until the next scrum meeting?

  - Continue working on the project

- What are the hurdles?

  - None.

Alexis Okafor:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Work on website

- What is planned to be done until the next scrum meeting?

  - Continue working on website

- What are the hurdles?

  - No hurdles.

David Del Valle:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - I did UI design for the website.

- What is planned to be done until the next scrum meeting?

  - I want to finish up on the website by the end of this week.

- What are the hurdles?

  - I am relearning website design, so I have come catching up to do.

Alejandro Alonso:

- How many hours did I work since the last meeting?

  - I worked 5 hours

- What was done since the last scrum meeting?

  - I dedicated my time to expanding the frontend, creating welcome page, login and user authentication features, bot customization features, and overall making a strong frontend for our app.

- What is planned to be done until the next scrum meeting?

  - Until the next scrum I plan to finish refining the frontend, merge my backend with the one of Mohammed, which allows the chatbot to remember previous message, and continue with backend feautures.

- What ar the hurdles?

  - No hurdles.