Sprint Planning Meeting Minutes:

Attendees: Mohammed Alfarra, Omar Soliman, Alexis Okafor, Alejandro Alonso, David Del Valle

Start time: 6:30 PM

End time: 7:00 PM

After discussion, the velocity of the team was estimated to be 2 weeks

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Work on the presentation slides for the project

- User Story 2: Record  the introduction video for the project

- User Story 3: Record the demo video for the project

- User Story 4: Work on the project documentation

- User Story 5: Prepare the Final Deliverable that has all of the project’s material

The team members indicated their willingness to work on the following user stories.

- Mohammed Alfarra: User Story 1 & 2

- Omar Soliman: User Story 1 & 3

- Alexis Okafor: User Story 4 & 5

- Alejandro Alonso: User Story 2 & 3

- David Del Valle: User Story 4 & 5