Sprint 1 Planning Meeting Minutes:

Attendees: Saul Abreu Almonte, Carlos Cruz, Laura Lou, Mario Cerra, and Marco Pena Start time: 1/13/25 6:00 PM

End time: 1/13/25 7:00 PM

After discussion, the velocity of the team was estimated to be 50 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

● User Story 1: As a developer, I want to review and practice C++ concepts so that I can apply them in creating the project.

○ Hours: 2

● User Story 2: As a developer, I want to brainstorm on a project idea that is feasible to create for this Capstone 2 project.

○ Hours: 2

● User Story 3: As a developer, I want to install OpenGL and create a repository on Github so that I have an environment to work on the project.

○ Hours: 1

● User Story 4: As a developer, I want to complete the “Getting Started” chapter for OpenGL so that I have a foundational understanding of graphics programming.

○ Hours: 3

● User Story 5: As a developer, I want to create the basic ocean main function() to initialize the ocean simulation, so I can build a better foundation to build and test the program.

○ Hours: 2

The team members indicated their willingness to work on the following user stories. ● Saul Abreu Almonte

● User Story 1: As a developer, I want to review and practice C++ concepts so that I can apply them in creating the project.

● User Story 2: As a developer, I want to brainstorm on a project idea that is feasible to create for this Capstone 2 project.

● User Story 3: As a developer, I want to install OpenGL and create a repository on Github so that I have an environment to work on the project.

● User Story 4: As a developer, I want to complete the “Getting Started” chapter for OpenGL so that I have a foundational understanding of graphics programming. ● User Story 5: As a developer, I want to create the basic ocean main function() to initialize the ocean simulation, so I can build a better foundation to build and test the program.

● Carlos Cruz

● User Story 1: As a developer, I want to review and practice C++ concepts so that I can apply them in creating the project.

● User Story 2: As a developer, I want to brainstorm on a project idea that is feasible to create for this Capstone 2 project.

● User Story 3: As a developer, I want to install OpenGL and create a repository on Github so that I have an environment to work on the project.

● User Story 4: As a developer, I want to complete the “Getting Started” chapter for OpenGL so that I have a foundational understanding of graphics programming. ● User Story 5: As a developer, I want to create the basic ocean main function() to initialize the ocean simulation, so I can build a better foundation to build and test the program.

● Mario Cerra

● User Story 1: As a developer, I want to review and practice C++ concepts so that I can apply them in creating the project.

● User Story 2: As a developer, I want to brainstorm on a project idea that is feasible to create for this Capstone 2 project.

● User Story 3: As a developer, I want to install OpenGL and create a repository on Github so that I have an environment to work on the project.

● User Story 4: As a developer, I want to complete the “Getting Started” chapter for OpenGL so that I have a foundational understanding of graphics programming. ● User Story 5: As a developer, I want to create the basic ocean main function() to initialize the ocean simulation, so I can build a better foundation to build and test the program.

● Marco Pena

● User Story 1: As a developer, I want to review and practice C++ concepts so that I can apply them in creating the project.

● User Story 2: As a developer, I want to brainstorm on a project idea that is feasible to create for this Capstone 2 project.

● User Story 3: As a developer, I want to install OpenGL and create a repository on Github so that I have an environment to work on the project.

● User Story 4: As a developer, I want to complete the “Getting Started” chapter for OpenGL so that I have a foundational understanding of graphics programming. ● User Story 5: As a developer, I want to create the basic ocean main function() to initialize the ocean simulation, so I can build a better foundation to build and test the program.

● Laura Lou

● User Story 1: As a developer, I want to review and practice C++ concepts so that I can apply them in creating the project.

● User Story 2: As a developer, I want to brainstorm on a project idea that is feasible to create for this Capstone 2 project.

● User Story 3: As a developer, I want to install OpenGL and create a repository on Github so that I have an environment to work on the project.

● User Story 4: As a developer, I want to complete the “Getting Started” chapter for OpenGL so that I have a foundational understanding of graphics programming. ● User Story 5: As a developer, I want to create the basic ocean main function() to initialize the ocean simulation, so I can build a better foundation to build and test the program.