Sprint 1 Retrospective Meeting Minutes

Attendees: Saul Abreu Almonte, Carlos Cruz, Laura Lou, Mario Cerra, and Marco Pena

Start time: 1/24/25 5:30 PM

End time: 1/24/25 6:30 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No, we underestimated the total velocity.

- Did we do a good job estimating the points (time required) for each user story?

  - No, as stated above we underestimated each user story and we all worked more than estimated.

- Did each team member work as scheduled?

  - Yes, each team member was mostly able to stay on schedule.

What went right?

- Everything progressed as planned, and the team was able to complete tasks effectively.

How to address the issues in the next sprint?

- How to improve the process?

  - Adjusting the velocity to measure project growth accurately.

  - Improve time management by breaking down large tasks into smaller subtasks.

- How to improve the product?

  - Continue developing the project.