Sprint 2 Planning Meeting Minutes:

Attendees: Saul Abreu Almonte, Carlos Cruz, Laura Lou, Mario Cerra, and Marco Pena Start time: 1/27/25 5:00 PM

End time: 1/27/25 7:00 PM

After discussion, the velocity of the team was estimated to be 150 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: As a developer, I want to create the basic ocean main function() to initialize the ocean simulation, so I can build a better foundation to build and test the program.

  - Hours: 3

- User Story 2: As a developer, I want to create dynamic weather events such as clouds and rain, so the environment feels more engaging and alive.

  - Hours: 3

- User Story 3: As a developer, I want to add a day and night cycle in order to cast dynamic lighting to the environment.

  - Hours: 3

- User Story 4: As a developer, I want to have an ocean render prototype

  - Hours:3

- User Story 5: As a developer, I want to research what features can be added to the project

  - Hours:3

The team members indicated their willingness to work on the following user stories.

- Saul Abreu Almonte

- User Story 1: As a developer, I want to create the basic ocean main function() to initialize the ocean simulation, so I can build a better foundation to build and test the program.

  - Hours: 3

- User Story 2: As a developer, I want to create dynamic weather events such as clouds and rain, so the environment feels more engaging and alive.

  - Hours: 3

- User Story 3: As a developer, I want to add a day and night cycle in order to cast dynamic lighting to the environment.

  - Hours: 3

- User Story 4: As a developer, I want to have an ocean render prototype

  - Hours:3

- User Story 5: As a developer, I want to research what features can be added to the project

  - Hours:3

● Carlos Cruz

- User Story 1: As a developer, I want to create the basic ocean main function() to initialize the ocean simulation, so I can build a better foundation to build and test the program.

  - Hours: 3

- User Story 2: As a developer, I want to create dynamic weather events such as clouds and rain, so the environment feels more engaging and alive.

  - Hours: 3

- User Story 3: As a developer, I want to add a day and night cycle in order to cast dynamic lighting to the environment.

  - Hours: 3

- User Story 4: As a developer, I want to have an ocean render prototype

  - Hours:3

- User Story 5: As a developer, I want to research what features can be added to the project

  - Hours:3

● Mario Cerra

- User Story 1: As a developer, I want to create the basic ocean main function() to initialize the ocean simulation, so I can build a better foundation to build and test the program.

  - Hours: 3

- User Story 2: As a developer, I want to create dynamic weather events such as clouds and rain, so the environment feels more engaging and alive.

  - Hours: 3

- User Story 3: As a developer, I want to add a day and night cycle in order to cast dynamic lighting to the environment.

  - Hours: 3

- User Story 4: As a developer, I want to have an ocean render prototype

  - Hours:3

- User Story 5: As a developer, I want to research what features can be added to the project

  - Hours:3

● Marco Pena

- User Story 1: As a developer, I want to create the basic ocean main function() to initialize the ocean simulation, so I can build a better foundation to build and test the program.

  - Hours: 3

- User Story 2: As a developer, I want to create dynamic weather events such as clouds and rain, so the environment feels more engaging and alive.

  - Hours: 3

- User Story 3: As a developer, I want to add a day and night cycle in order to cast dynamic lighting to the environment.

  - Hours: 3

- User Story 4: As a developer, I want to have an ocean render prototype

  - Hours:3

- User Story 5: As a developer, I want to research what features can be added to the project

  - Hours:3

● Laura Lou

- User Story 1: As a developer, I want to create the basic ocean main function() to initialize the ocean simulation, so I can build a better foundation to build and test the program.

  - Hours: 3

- User Story 2: As a developer, I want to create dynamic weather events such as clouds and rain, so the environment feels more engaging and alive.

  - Hours: 3

- User Story 3: As a developer, I want to add a day and night cycle in order to cast dynamic lighting to the environment.

  - Hours: 3

- User Story 4: As a developer, I want to have an ocean render prototype

  - Hours:3

- User Story 5: As a developer, I want to research what features can be added to the project

  - Hours:3