Sprint 2 Review Meeting Minutes

Attendees:  Saul Abreu Almonte, Carlos Cruz, Laura Lou, Mario Cerra, and Marco Pena

Start time: 2/07/25 4:00 PM

End time: 2/07/25 5:15 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

● User Story 1: As a developer, I want to create the basic ocean main function() to initialize the ocean simulation, so I can build a better foundation to build and test the program.

  - Hours: 3

- User Story 5: As a developer, I want to research what features can be added to the project

  - Hours:3

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

- User Story 2: As a developer, I want to create dynamic weather events such as clouds and rain, so the environment feels more engaging and alive.

  - Hours: 3

- User Story 3: As a developer, I want to add a day and night cycle in order to cast dynamic lighting to the environment.

  - Hours: 3

- User Story 4: As a developer, I want to have an ocean render prototype

  - Hours:3