Sprint 3 Review Meeting Minutes

Attendees:  Saul Abreu Almonte, Carlos Cruz, Laura Lou, Mario Cerra, and Marco Pena

Start time: 2/21/25 7:05 PM

End time: 2/21/25 8:05 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 3: As a developer, I want to have an ocean render prototype ready to test our current progress.

Hours: 3

  - User Story 5: As a developer, I want to add Tessellation shaders to improve the performance of the ocean and improve the look with real-time vertex subdivision

Hours: 3

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

- User Story 1: As a developer, I want to create dynamic weather events such as clouds and rain, so the environment feels more engaging and alive.

Hours: 3

- User Story 2: As a developer, I want to add a day and night cycle in order to cast dynamic lighting to the environment.

Hours: 3

- User Story 4: As a developer, I want to research how to implement Fourier Transform waves in order to create complex and dynamic ocean behavior.

Hours: 3