Sprint 3 Standup 1 (2/10/2025)

Daily Scrum Meeting Minutes:

Attendees: Saul Abreu Almonte, Carlos Cruz, Laura Lou, Mario Cerra, and Marco Pena Start time: 6:00 PM

End time: 6:30 PM

Saul Abreu Almonte:

● How many hours did I work since the last meeting?

○ 3 Hours

● What was done since the last scrum meeting?

○ Watched youtube videos on simulation using OpenGL

○ Went over different Github code for different simulations

○ Started going over code to test for volumetric clouds

○ Started going over code to test for rain and thunder

● What is planned to be done until the next scrum meeting?

○  To keep watching more simulation on clouds and improvement video

○  Still Keep going over code to test for volumetric clouds simulation

○  Keep fixing my errors on my code

○  Try to implement thunder and rain

● What are the hurdles?

○ N/A

Carlos Cruz:

● How many hours did I work since the last meeting?

○ 3 Hours

● What was done since the last scrum meeting?

○ Improved the vertex shader.

● What is planned to be done until the next scrum meeting?

○ add tesselation shaders to the shaders class

● What are the hurdles?

○No hurdles

Laura Lou:

● How many hours did I work since the last meeting?

○ 3 Hours

● What was done since the last scrum meeting?

○ Worked on day/night cycle

● What is planned to be done until the next scrum meeting?

○  Continue working on the day/night cycle

● What are the hurdles?

○ No hurdles

Mario Cerra:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

○Optimized the volumetric cloud movement.

- Researched methods to further improve the clouds and dynamic weather.

● What is planned to be done until the next scrum meeting?

- Continue fixing any errors as they arise with the volumetric clouds on OpenGL.

● What are the hurdles?

○No hurdles at the moment.

Marco Pena:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

- researched how to create realistic day night cycle

- Worked on day night cycle programming

● What is planned to be done until the next scrum meeting?

○ Continue to work on day night cycle and fix bugs

● What are the hurdles?

○ No Hurdles