Sprint 3 Standup 10 (2/21/2025)

Daily Scrum Meeting Minutes:

Attendees: Saul Abreu Almonte, Carlos Cruz, Laura Lou, Mario Cerra, and Marco Pena Start time: 2/21/25 5:30PM

End time: 2/21/25 6:00 PM

Saul Abreu Almonte:

● How many hours did I work since the last meeting?

○ 3 Hours

● What was done since the last scrum meeting?

○ Watched youtube videos on different simulations to implement on current code

○ Installed more libraries

○ Kept going over code to test for rain and thunder

● What is planned to be done until the next scrum meeting?

○  To keep watching more improvement videos

○  Still Keep going over code to test for volumetric clouds simulation

○  Keep fixing my errors on my code

○  Try to implement thunder and rain

● What are the hurdles?

○ N/A

Carlos Cruz:

● How many hours did I work since the last meeting?

○ 3 Hours

● What was done since the last scrum meeting?

○  Researched how to use Compute Shaders

● What is planned to be done until the next scrum meeting?

○ Research about the Fourier Transform Waves

● What are the hurdles?

○No hurdles

Laura Lou:

● How many hours did I work since the last meeting?

○ 3 Hours

● What was done since the last scrum meeting?

○ worked on the day/night cycle

○ watched video on the day/night cycle creation

- What is planned to be done until the next scrum meeting?

○  Continue working on the day/night cycle

● What are the hurdles?

○ No hurdles

Mario Cerra:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

- Refined cloud density adjustments for a more natural appearance.

- Made progress on integrating lighting adjustments but encountered some inconsistencies.

● What is planned to be done until the next scrum meeting?

- Continue debugging lighting inconsistencies and refine adjustments.

- Research advanced shading techniques to enhance cloud illumination.

● What are the hurdles?

○No hurdles at the moment.

Marco Pena:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

- Continue working on day night cycle programming

● What is planned to be done until the next scrum meeting?

○ Continue to work on day night cycle and fix bugs

● What are the hurdles?

○ No Hurdles