Sprint 3 Standup 4 (2/13/2025)

Daily Scrum Meeting Minutes:

Attendees: Saul Abreu Almonte, Carlos Cruz, Laura Lou, Mario Cerra, and Marco Pena Start time: 8:30 PM

End time: 9:00 PM

Saul Abreu Almonte:

● How many hours did I work since the last meeting?

○ 3 Hours

● What was done since the last scrum meeting?

○ Watched youtube videos on simulation using OpenGL

○ Went over different Github code for different simulations

○ Started going over code to test for volumetric clouds

○ Started going over code to test for rain and thunder

● What is planned to be done until the next scrum meeting?

○  To keep watching more simulation on clouds and improvement video

○  Still Keep going over code to test for volumetric clouds simulation

○  Keep fixing my errors on my code

○  Try to implement thunder and rain

● What are the hurdles?

○ N/A

Carlos Cruz:

● How many hours did I work since the last meeting?

○ 3 Hours

● What was done since the last scrum meeting?

○  add tesselation shaders to the ocean

● What is planned to be done until the next scrum meeting?

○ finish the first prototype

● What are the hurdles?

○No hurdles

Laura Lou:

● How many hours did I work since the last meeting?

○ 3 Hours

● What was done since the last scrum meeting?

○ Continued working on the code for the day and night cycle

● What is planned to be done until the next scrum meeting?

○  Continue working on the day/night cycle

● What are the hurdles?

○ No hurdles

Mario Cerra:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

- Begin working on implementing a basic noise function to improve realism.

● What is planned to be done until the next scrum meeting?

- Continue debugging.

- Fine-tune cloud density.

- Integrate lighting adjustments to reflect time-of-day.

● What are the hurdles?

○No hurdles at the moment.

Marco Pena:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

- researched how to create realistic day night cycle

- Worked on day night cycle programming

● What is planned to be done until the next scrum meeting?

○ Continue to work on day night cycle and fix bugs

● What are the hurdles?

○ No Hurdles