Sprint 5 Planning Meeting Minutes:

Attendees: Saul Abreu Almonte, Carlos Cruz, Laura Lou, Mario Cerra, and Marco Pena Start time: 3/17/25 7:30 PM

End time: 3/17/25 8:30 PM

After discussion, the velocity of the team was estimated to be 150 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: As a developer, I want to keep revising the dynamic weather events such as clouds and rain, by going over the current prototype.

  - Hours: 3

- User Story 2: As a developer, I want to debug and fully implement the day and night cycle so that the current prototype reflects realistic sun transitions without errors.

  - Hours: 3

- User Story 3: As a developer, I want to have an ocean render prototype ready to test our current progress.

  - Hours: 3

- User Story 4: As a developer, I want to add an interface so users can interact real-time with the simulation.

  - Hours: 3

- User Story 5: As a developer, I want to add buoyancy so objects interact with the ocean simulation

  - Hours: 3

The team members indicated their willingness to work on the following user stories.

Saul Abreu Almonte

- User Story 1: As a developer, I want to keep revising the dynamic weather events such as clouds and rain, by going over the current prototype.

  - Hours: 3

- User Story 2: As a developer, I want to debug and fully implement the day and night cycle so that the current prototype reflects realistic sun transitions without errors.

  - Hours: 3

- User Story 3: As a developer, I want to have an ocean render prototype ready to test our current progress.

  - Hours: 3

- User Story 4: As a developer, I want to add an interface so users can interact real-time with the simulation.

  - Hours: 3

- User Story 5: As a developer, I want to add buoyancy so objects interact with the ocean simulation

  - Hours: 3

Carlos Cruz

- User Story 1: As a developer, I want to keep revising the dynamic weather events such as clouds and rain, by going over the current prototype.

  - Hours: 3

- User Story 2: As a developer, I want to debug and fully implement the day and night cycle so that the current prototype reflects realistic sun transitions without errors.

  - Hours: 3

- User Story 3: As a developer, I want to have an ocean render prototype ready to test our current progress.

  - Hours: 3

- User Story 4: As a developer, I want to add an interface so users can interact real-time with the simulation.

  - Hours: 3

- User Story 5: As a developer, I want to add buoyancy so objects interact with the ocean simulation.

  - Hours: 3

Mario Cerra

- User Story 1: As a developer, I want to keep revising the dynamic weather events such as clouds and rain, by going over the current prototype.

  - Hours: 3

- User Story 2: As a developer, I want to debug and fully implement the day and night cycle so that the current prototype reflects realistic sun transitions without errors.

  - Hours: 3

- User Story 3: As a developer, I want to have an ocean render prototype ready to test our current progress.

  - Hours: 3

- User Story 4: As a developer, I want to add an interface so users can interact real-time with the simulation.

  - Hours: 3

- User Story 5: As a developer, I want to add buoyancy so objects interact with the ocean simulation.

  - Hours: 3

Marco Pena

- User Story 1: As a developer, I want to keep revising the dynamic weather events such as clouds and rain, by going over the current prototype.

  - Hours: 3

- User Story 2: As a developer, I want to debug and fully implement the day and night cycle so that the current prototype reflects realistic sun transitions without errors.

  - Hours: 3

- User Story 3: As a developer, I want to have an ocean render prototype ready to test our current progress.

  - Hours: 3

- User Story 4: As a developer, I want to add an interface so users can interact real-time with the simulation.

  - Hours: 3

- User Story 5: As a developer, I want to add buoyancy so objects interact with the ocean simulation.

  - Hours: 3

Laura Lou

- User Story 1: As a developer, I want to keep revising the dynamic weather events such as clouds and rain, by going over the current prototype.

  - Hours: 3

- User Story 2: As a developer, I want to debug and fully implement the day and night cycle so that the current prototype reflects realistic sun transitions without errors.

  - Hours: 3

- User Story 3: As a developer, I want to have an ocean render prototype ready to test our current progress.

  - Hours: 3

- User Story 4: As a developer, I want to add an interface so users can interact real-time with the simulation.

  - Hours: 3

- User Story 5: As a developer, I want to add buoyancy so objects interact with the ocean simulation.

  - Hours: 3