Sprint 5 Review Meeting Minutes

Attendees:  Saul Abreu Almonte, Carlos Cruz, Laura Lou, Mario Cerra, and Marco Pena

Start time: 3/28/25 5:00 PM

End time: 3/28/25 6:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 3: As a developer, I want to have an ocean render prototype ready to test our current progress.

  - Hours: 3

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

- User Story 1: As a developer, I want to keep revising the dynamic weather events such as clouds and rain, by going over the current prototype.

  - Hours: 3

- User Story 2: As a developer, I want to debug and fully implement the day and night cycle so that the current prototype reflects realistic sun transitions without errors.

  - Hours: 3

- User Story 4: As a developer, I want to add an interface so users can interact real-time with the simulation.

  - Hours: 3

- User Story 5: As a developer, I want to add buoyancy so objects interact with the ocean simulation

  - Hours: 3