Sprint 5 Standup 10 (3/28/2025)

Daily Scrum Meeting Minutes:

Attendees: Saul Abreu Almonte, Carlos Cruz, Laura Lou, Mario Cerra, and Marco Pena Start time: 3:30 PM

End time: 4:00 PM

Saul Abreu Almonte:

● How many hours did I work since the last meeting?

○ 3 Hours

● What was done since the last scrum meeting?

○  Went over different Githubs for libraries to use

○  Fixed over code to that had errors for rain and thunder

○  Added the necessary libraries

○  Keep debugging and fixing my code for any errors

● What is planned to be done until the next scrum meeting?

○  Still Keep going over code to test for volumetric cloud

○  Keep fixing the libraries linkage in Visual Studios

● What are the hurdles?

○ Fixing Visual Studios 2022 issues

Carlos Cruz:

● How many hours did I work since the last meeting?

○ 3 Hours

● What was done since the last scrum meeting?

○Switch to a different format for FFT pipeline

● What is planned to be done until the next scrum meeting?

○ Fix the new format implementation

● What are the hurdles?

○ Hard to find the reason why the normals are not computed properly.

Laura Lou:

● How many hours did I work since the last meeting?

○ 3 Hours

● What was done since the last scrum meeting?

○ Continued working on the day/night cycle

● What is planned to be done until the next scrum meeting?

○  Finalize working on the day and night cycle

● What are the hurdles?

○ No hurdles

Mario Cerra:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

- Continue refining cloud rendering and shading.

- Found some bottlenecks in the current implementation.

- Analyzed different rendering approaches to improve efficiency.

● What is planned to be done until the next scrum meeting?

- Keep refining cloud rendering and movement for better realism.

- Find a method to implement potential optimizations.

- Continue debugging and resolve any remaining artifacts or performance issues.

- Experiment with some alternative shading models to optimize performance.

● What are the hurdles?

○No hurdles at the moment.

Marco Pena:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

- Research ImGUI and incorporate that into the project.

- Worked on improving the day night cycle feature and shadows

● What is planned to be done until the next scrum meeting?

○ Continue to work on day night cycle and fix bugs

● What are the hurdles?

○ No Hurdles