Sprint 6 Standup 10 (4/11/2025)

Daily Scrum Meeting Minutes:

Attendees: Saul Abreu Almonte, Carlos Cruz, Laura Lou, Mario Cerra, and Marco Pena Start time: 8:30 PM

End time: 9:00 PM

Saul Abreu Almonte:

● How many hours did I work since the last meeting?

○ 3 Hours

● What was done since the last scrum meeting?

○  Fixed over code to that had errors for rain and thunder

○  Keep debugging and fixing my code for any errors

○  Finished the Visual studio file that was broken

● What is planned to be done until the next scrum meeting?

○  Still Keep going over code to test for volumetric cloud & rain

○  Check the parameters and look for better images to use

○  See if any improvements could be made to the simulation

○  Fix any errors found doing the parameters.

● What are the hurdles?

○ N/A

Carlos Cruz:

● How many hours did I work since the last meeting?

○ 3 Hours

● What was done since the last scrum meeting?

○Worked on the Post-Processing shader

● What is planned to be done until the next scrum meeting?

○ Work on the Post-Processing shader

● What are the hurdles?

○ No hurdles

Laura Lou:

● How many hours did I work since the last meeting?

○ 3 Hours

● What was done since the last scrum meeting?

○ continued making minor adjustments to the code

- What is planned to be done until the next scrum meeting?

○  continue making final adjustments to the day/night cycle

● What are the hurdles?

○ No hurdles

Mario Cerra:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

- Finalized cloud and rain rendering, ensuring smooth integration with the weather system.

- Completed final testing and adjustments to polish the dynamic weather experience.

● What is planned to be done until the next scrum meeting?

- Conduct final code cleanup and documentation.

- Perform one last demo and confirm that all sprint goals have been met.

● What are the hurdles?

○No hurdles at the moment.

Marco Pena:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

- Tweak the ImGUI window so users can make adjustments based on what they would like simulated.

● What is planned to be done until the next scrum meeting?

○ Continue to work on day night cycle and fix bugs

● What are the hurdles?

○ No Hurdles