Sprint 6 Standup 8 (4/9/2025)

Daily Scrum Meeting Minutes:

Attendees: Saul Abreu Almonte, Carlos Cruz, Laura Lou, Mario Cerra, and Marco Pena Start time: 7:15 PM

End time: 7:45 PM

Saul Abreu Almonte:

● How many hours did I work since the last meeting?

○ 3 Hours

● What was done since the last scrum meeting?

○  Fixed over code to that had errors for rain and thunder

○  Keep debugging and fixing my code for any errors

○  Finished the Visual studio file that was broken

● What is planned to be done until the next scrum meeting?

○  Still Keep going over code to test for volumetric cloud & rain

○  Check the parameters and look for better images to use

○  See if any improvements could be made to the simulation

○  Fix any errors found doing the parameters.

● What are the hurdles?

○ N/A

Carlos Cruz:

● How many hours did I work since the last meeting?

○ 3 Hours

● What was done since the last scrum meeting?

○Created a Post-Processing shader

● What is planned to be done until the next scrum meeting?

○ Work on the Post-Processing shader

● What are the hurdles?

○ No hurdles

Laura Lou:

● How many hours did I work since the last meeting?

○ 3 Hours

● What was done since the last scrum meeting?

○ continued making minor adjustments to the code

- What is planned to be done until the next scrum meeting?

○  continue making final adjustments to the day/night cycle

● What are the hurdles?

○ No hurdles

Mario Cerra:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

- Finalizing the refinements to the cloud rendering and shading.

- Used Layered Imposter Approach to render the clouds.

● What is planned to be done until the next scrum meeting?

- Keep refining cloud rendering and movement for better realism.

- Change settings and parameters to optimize the look of the clouds and weather effects.

● What are the hurdles?

○No hurdles at the moment.

Marco Pena:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

- Tweak the ImGUI window so users can make adjustments based on what they would like simulated.

● What is planned to be done until the next scrum meeting?

○ Continue to work on day night cycle and fix bugs

● What are the hurdles?

○ No Hurdles