Sprint 7 Backlog Grooming Meeting:

Attendees: Saul Abreu Almonte, Carlos Cruz, Laura Lou, Mario Cerra, and Marco Pena

Start time: 4/21/25 5:00 PM

End time: 4/21/25 6:00 PM

After discussion, the current completed velocity of the team was estimated to be 150 hours.

After discussion we realized we would need to adjust the user stories/tasks assigned to this sprint as follows.

- User Story 1: As a developer, I want to prepare the videos for the final deliverable.

  - Hours: 3

The following user stories were created/discussed/refined/prioritized.

- All of the user stories were discussed, but not refined or prioritized.

The user stories below are completed:

- User Story 2: As a developer, I want to prepare for the showcase presentation.

  - Hours: 3

- User Story 3: As a developer, I want to create the poster so that I have a visual aid for the showcase.

  - Hours: 3

- User Story 4: As a developer, I want to complete and organize the files for the final deliverable submission.

  - Hours: 3

- User Story 5: As a developer, I want to fix and optimize the project so that I can give a demo during the showcase.

  - Hours: 3