Sprint 7 Planning Meeting Minutes:

Attendees: Saul Abreu Almonte, Carlos Cruz, Laura Lou, Mario Cerra, and Marco Pena Start time: 4/14/25 5:45 PM

End time: 4/14/25 6:45 PM

After discussion, the velocity of the team was estimated to be 150 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: As a developer, I want to prepare the videos for the presentation.

  - Hours: 3

- User Story 2: As a developer, I want to prepare for the showcase presentation.

  - Hours: 3

- User Story 3: As a developer, I want to create the poster so that I have a visual aid for the showcase.

  - Hours: 3

- User Story 4: As a developer, I want to complete and organize the files for the final deliverable submission.

  - Hours: 3

- User Story 5: As a developer, I want to fix and optimize the project so that I can give a demo during the showcase.

  - Hours: 3

The team members indicated their willingness to work on the following user stories.

Saul Abreu Almonte

- User Story 1: As a developer, I want to prepare the videos for the presentation.

  - Hours: 3

- User Story 2: As a developer, I want to prepare for the showcase presentation.

  - Hours: 3

- User Story 3: As a developer, I want to create the poster so that I have a visual aid for the showcase.

  - Hours: 3

- User Story 4: As a developer, I want to complete and organize the files for the final deliverable submission.

  - Hours: 3

- User Story 5: As a developer, I want to fix and optimize the project so that I can give a demo during the showcase.

  - Hours: 3

Carlos Cruz

- User Story 1: As a developer, I want to prepare the videos for the presentation.

  - Hours: 3

- User Story 2: As a developer, I want to prepare for the showcase presentation.

  - Hours: 3

- User Story 3: As a developer, I want to create the poster so that I have a visual aid for the showcase.

  - Hours: 3

- User Story 4: As a developer, I want to complete and organize the files for the final deliverable submission.

  - Hours: 3

- User Story 5: As a developer, I want to fix and optimize the project so that I can give a demo during the showcase.

  - Hours: 3

Mario Cerra

- User Story 1: As a developer, I want to prepare the videos for the presentation.

  - Hours: 3

- User Story 2: As a developer, I want to prepare for the showcase presentation.

  - Hours: 3

- User Story 3: As a developer, I want to create the poster so that I have a visual aid for the showcase.

  - Hours: 3

- User Story 4: As a developer, I want to complete and organize the files for the final deliverable submission.

  - Hours: 3

- User Story 5: As a developer, I want to fix and optimize the project so that I can give a demo during the showcase.

  - Hours: 3

Marco Pena

- User Story 1: As a developer, I want to prepare the videos for the presentation.

  - Hours: 3

- User Story 2: As a developer, I want to prepare for the showcase presentation.

  - Hours: 3

- User Story 3: As a developer, I want to create the poster so that I have a visual aid for the showcase.

  - Hours: 3

- User Story 4: As a developer, I want to complete and organize the files for the final deliverable submission.

  - Hours: 3

- User Story 5: As a developer, I want to fix and optimize the project so that I can give a demo during the showcase.

  - Hours: 3

Laura Lou

- User Story 1: As a developer, I want to prepare the videos for the presentation.

  - Hours: 3

- User Story 2: As a developer, I want to prepare for the showcase presentation.

  - Hours: 3

- User Story 3: As a developer, I want to create the poster so that I have a visual aid for the showcase.

  - Hours: 3

- User Story 4: As a developer, I want to complete and organize the files for the final deliverable submission.

  - Hours: 3

- User Story 5: As a developer, I want to fix and optimize the project so that I can give a demo during the showcase.

  - Hours: 3