Sprint 7 Standup 6 (4/21/2025)

Daily Scrum Meeting Minutes:

Attendees: Saul Abreu Almonte, Carlos Cruz, Laura Lou, Mario Cerra, and Marco Pena Start time: 6:00 PM

End time: 6:30 PM

Saul Abreu Almonte:

● How many hours did I work since the last meeting?

○ 3 Hours

● What was done since the last scrum meeting?

○  Fixed over code to that had errors for the ocean simulation

○  Attended the showcase

○  Practice for the showcase

● What is planned to be done until the next scrum meeting?

○  Work on the final deliverable file

○  Created the las 2 videos for final deliverable

● What are the hurdles?

○ N/A

Carlos Cruz:

● How many hours did I work since the last meeting?

○ 3 Hours

● What was done since the last scrum meeting?

○Worked on the final deliverable

● What is planned to be done until the next scrum meeting?

○ Work on the final deliverable

● What are the hurdles?

○ No hurdles

Laura Lou:

● How many hours did I work since the last meeting?

○ 3 Hours

● What was done since the last scrum meeting?

○ create shortcomings video

- What is planned to be done until the next scrum meeting?

○  work on shortcoming video

● What are the hurdles?

○ No hurdles

Mario Cerra:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

- Verified that all core features meet the sprint goals and project requirements.

- Completed final testing and adjustments to polish the dynamic weather experience.

● What is planned to be done until the next scrum meeting?

- Begin work on the last two videos for the final deliverable.

- Organize all the documentation to be turned in with the rest of the project.

● What are the hurdles?

○No hurdles at the moment.

Marco Pena:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

- Practiced for presentation in showcase.

● What is planned to be done until the next scrum meeting?

○ Create final two videos.

● What are the hurdles?

○ No Hurdles