Project: Water Sampling with Applied Microcontrollers

Attendees: Angie Martinez, Jesus Elespuru, Steven Luque, Christopher Perez, Darniel Padron

Start time: 5:00 PM

End time: 6:00 PM

After discussion, we realized that we would not need to adjust the user stories/tasks assigned to this sprint as follows. The following user stories/tasks will be done during this sprint. They are ordered based on their priority.

      - User Story 1-0 Discuss and plan schematics for microcontroller and additional electrical components

        - Tasks: Be able to draw a schematic to understand the connections and wiring of the electrical components

- User Story 1-1 Communicate with Professor Gregory Reis for mentorship to be able to work with his research team to further develop the project.

  - Tasks: Reaching out to the professor and discussing future plans for the project

- User Story 1-2 Communicate with team members to allocate a weekly schedule to meet up in person

  - Tasks: Be able to have a reoccurring in-person meeting with all, or most, available team members.

- User Story 1-3 Discuss with group members which programming tools and features we will be using and implementing

  - Tasks: Agree on a common programming language and ideas for features to further develop the project.

- User Story 1-4 After working on electrical schematics, order the electrical components so they will arrive on time.

  - Tasks: Research websites and stores to order the electrical components, extra components are considered in case of emergency

The team members indicated their willingness to work on the following user stories.

Angie Martinez

- User Story 1-0 Circuit Diagram: As a circuit architect/developer, it is important that the diagram is readable, compatible, and understandable for component connection so there are as minimal errors as possible.

Jesus Elespuru

- User Story 1-4 Electrical Components: As a developer, it is important that I get the parts needed early and on time in order to use the other sprints to focus  on building my product based on the schematics.

Steven Luque

- User Story 1-3 Programming Language: As a developer, it is important to get the team to work on the product using a centralized set of tools and libraries to avoid any inconsistencies.

Darniel Padron

- User Story 1-4 Project Cost: As a developer, it is important to stay within a reasonable price budget to be able to build the desired product. Understanding the cost for users helps developers understand the budget by knowing how much users are willing to spend on a product given certain features.

Christopher Perez

- User Story 1-2 Scheduling: As a developer, it is important to arrange consistent meetings with the members of the team to understand the progress of the sprint in order to determine user stories for the next sprint.