Daily Scrum Meeting Minutes

Date: 09/05/2024
Attendees: Angie Martinez, Jesus Elespuru, Steven Luque, Christopher Perez, Darniel Padron

Start time: 7:30PM
End time:  8:00PM

Student 1: Angie Martinez

- What have you done since the last scrum meeting?

  - Researched how to connect a hardware item to a software program. Example: Arduino setup and execution

- What is planned to be done until the next scrum meeting?

  - Finish researching and meet up with the team for the second iterated phase of building a microprocessor for the connection.

- What are the hurdles?

  - Time constraints and limited supplies

Student 2: Jesus Elespuru

- What have you done since the last scrum meeting?

  - Research how to use raspberry pi

- What is planned to be done until the next scrum meeting?

  - Installing the OS for the raspberry pi and ordering the parts needed

- What are the hurdles?

  - The wait time needed for parts to ship

Student 3: Steven Luque

- What have you done since the last scrum meeting?

  - Researched the basics of raspberry pi and connections

- What is planned to be done until the next scrum meeting?

  - Seeing what is needed

- What are the hurdles?

  - Time and getting used to the new semester

Student 4: Christopher Perez

- What have you done since the last scrum meeting?

  - Researched how to connect the XO2 to other devices.

- What is planned to be done until the next scrum meeting?

  - Continue research on how to connect the Raspberry Pi to the XO2.

- What are the hurdles?

  - Proprietary software may be needed to easily parse the data from the XO2.

Student 5: Darniel Padron

- What have you done since the last scrum meeting?

  - Researched how to work with a Raspberry Pi and how to set it up.

- What is planned to be done until the next scrum meeting?

  - Continue watching youtube videos and reading about the functionalities of a Raspberry Pi

- What are the hurdles?

  - Starting research without proper guidance on how to teach myself about Raspberry Pi and circuitry.