Daily Scrum Meeting Minutes

Date: 09/06/2024
Attendees: Angie Martinez, Jesus Elespuru, Steven Luque, Christopher Perez, Darniel Padron

Start time: 5:00PM
End time:  5:30PM

Student 1: Angie Martinez

- What have you done since the last scrum meeting?

  - Finished researching hardware to software connection.

- What is planned to be done until the next scrum meeting?

  - Begin ordering parts for hardware Raspberry Pi connection and soldering.

- What are the hurdles?

  - Time constraints, schedule conflicts, incorrect I/O connection, soldering issues, wait time is extended if parts do not arrive on time.

Student 2: Jesus Elespuru

- What have you done since the last scrum meeting?

  - Research connections and programing of raspberry pi

- What is planned to be done until the next scrum meeting?

  - Continue to work with the raspberry pi

- What are the hurdles?

  - Wait time on parts being shipped

Student 3: Steven Luque

- What have you done since the last scrum meeting?

  - Researched how to use the XO2 and the Raspberry pi

- What is planned to be done until the next scrum meeting?

  - Learn how to make connections from the Raspberry pi to the XO2

- What are the hurdles?

  - Getting used to the new schedule and learning what is needed

Student 4: Christopher Perez

- What have you done since the last scrum meeting?

  - Researched how to connect the XO2 to other devices.

- What is planned to be done until the next scrum meeting?

  - Continue research on how to connect the Raspberry Pi to the XO2.

- What are the hurdles?

  - Proprietary software may be needed to easily parse the data from the XO2.

Student 5: Darniel Padron

- What have you done since the last scrum meeting?

  - Continued researching and watching instructional videos about Raspberry Pis.

- What is planned to be done until the next scrum meeting?

  - Read the manuals provided by my teammates

- What are the hurdles?

  - There are materials that we need that are not available to us yet.