Daily Scrum Meeting Minutes

Date: 09/09/2024
Attendees: Angie Martinez, Jesus Elespuru, Steven Luque, Christopher Perez, Darniel Padron

Start time: 6:00PM
End time:  6:30PM

Student 1: Angie Martinez

- What have you done since the last scrum meeting?

  - Began to research parts for the Raspberry Pi.

- What is planned to be done until the next scrum meeting?

  - Regroup with the team this week to get started on the hardware.

- What are the hurdles?

  - Access to the merit lab is restricted. Waiting on clearance from the department.

Student 2: Jesus Elespuru

- What have you done since the last scrum meeting?

  - Acquire materials that can be used on the project

- What is planned to be done until the next scrum meeting?

  - Wait until the team has access to the marine lab

- What are the hurdles?

  - Waiting for access to enter the marine lab

Student 3: Steven Luque

- What have you done since the last scrum meeting?

  - Researched more info about raspberry pis, its connections, and met up with a group member

- What is planned to be done until the next scrum meeting?

  - Continue to research while we wait for the merit lab

- What are the hurdles?

  - Waiting for merit lab access as we cannot access the raspberry pi without it

Student 4: Christopher Perez

- What have you done since the last scrum meeting?

  - Researched how to work with the Raspberry Pi.

- What is planned to be done until the next scrum meeting?

  - Ask for more details about the previous solution.

- What are the hurdles?

  - Access to the Merit Lab has not been granted.

Student 5: Darniel Padron

- What have you done since the last scrum meeting?

  - Continued reading manuals for the Raspberry Pis

- What is planned to be done until the next scrum meeting?

  - Continue learning how to operate Raspberry Pis and Linux machines

- What are the hurdles?

  - We are yet to receive the other materials we requested to be able to work with the raspberry pi