Daily Scrum Meeting Minutes

Date: 09/10/2024
Attendees: Angie Martinez, Jesus Elespuru, Steven Luque, Christopher Perez, Darniel Padron

Start time: 7:00PM
End time:  8:00PM

Student 1: Angie Martinez

- What have you done since the last scrum meeting?

  - Continue research on what is needed for the Raspberry Pi and plan to configure it.

- What is planned to be done until the next scrum meeting?

  - Begin configuring the Raspberry Pi for startup and initial maintenance.

- What are the hurdles?

  - Access to the merit lab is restricted. Waiting on clearance from the department.

Student 2: Jesus Elespuru

- What have you done since the last scrum meeting?

  - Picked up the parts that were ordered

- What is planned to be done until the next scrum meeting?

  - Work on the project to start development

- What are the hurdles?

  - Transportation of equipment and access to Marine Lab

Student 3: Steven Luque

- What have you done since the last scrum meeting?

  - Continue to research info about the raspberry pi and what it can do

- What is planned to be done until the next scrum meeting?

  - Continue researching and begin working on the raspberry pi if the merit lab is available

- What are the hurdles?

  - Still waiting on access to the merit lab

Student 4: Christopher Perez

- What have you done since the last scrum meeting?

  - Researched how to work with the Raspberry Pi.

- What is planned to be done until the next scrum meeting?

  - Ask for more details about the previous solution.

- What are the hurdles?

  - Access to the Merit Lab has not been granted.

Student 5: Darniel Padron

- What have you done since the last scrum meeting?

  - Learn how to operate Raspberry Pis and Linux machines

- What is planned to be done until the next scrum meeting?

  - Continue learning about raspberry pis

- What are the hurdles?

  - We still don’t have access to the Lab where the equipment is