Daily Scrum Meeting Minutes

Date: 09/13/2024
Attendees: Angie Martinez, Jesus Elespuru, Steven Luque, Christopher Perez, Darniel Padron

Start time: 5:30 PM
End time:  6:00 PM

Student 1: Angie Martinez

- What have you done since the last scrum meeting?

  - Completed measurements to properly insert it on the boat and established connections.

- What is planned to be done until the next scrum meeting?

  - Share measurements with team members and work on GPS calibration.

- What are the hurdles?

  - GPS system compatibility with Raspberry Pi.

Student 2: Jesus Elespuru

- What have you done since the last scrum meeting?

  - Communicated with the mentor about the next steps to be taken for the next sprint.

- What is planned to be done until the next scrum meeting?

  - Work on CAD to develop a bracket for the computer to be inserted into the boat

- What are the hurdles?

  - Software and printing time

Student 3: Steven Luque

- What have you done since the last scrum meeting?

  - Learned more about the raspberry pi

- What is planned to be done until the next scrum meeting?

  - Figure out the best ways to make the box water proof

- What are the hurdles?

  - Learning everything for this project

Student 4: Christopher Perez

- What have you done since the last scrum meeting?

  - Researched how to best power the Raspberry Pi.

- What is planned to be done until the next scrum meeting?

  - Decide which Raspberry Pi powering method to use.

- What are the hurdles?

  - Battery size has not been determined and certain cables need to be ordered.

Student 5: Darniel Padron

- What have you done since the last scrum meeting?

  - Checked out the materials we had in the lab for the project.

- What is planned to be done until the next scrum meeting?

  - Continue reviewing the manuals and videos about raspberry pis

- What are the hurdles?

  - We’re still missing some materials