Project: Water Sampling with Applied Microcontrollers

Attendees: Angie Martinez, Jesus Elespuru, Steven Luque, Christopher Perez, Darniel Padron

Start time: 6:45PM

End time: 7:00 PM

What went wrong?

What went wrong in this sprint was waiting for access to the Marine Lab, finding an appropriate time frame for daily meetings that would fit everyone's schedule, and time management between the project, personal and academic matters.

Did we do a good job estimating our team's work capacity?

We did a good job estimating our teams work capacity

Did we do a good job estimating the time required for each user story/task?

We did a good job estimating the time required for each user story

Did each team member work as scheduled?

Each team member worked as scheduled and in a timely manner

What went right?

Communication between the group was clear and efficient. Proper discussion during the daily meeting. Efficient use of time to work on the project when given.

How to address the issues in the next sprint?

We can address the issue in the next sprint by including a technical debt chart that is visible to the team.

How to improve the process?

We can improve the process by improving time management and scheduling a better and more consistent time frame for our meetings that does not get in the way of our other matters. We could make a calendar for each sprint in case someone’s work schedule changes and can plan accordingly.

How to improve the product?

We would begin by developing the module that will store the computer in addition to the bracket that will hold the computer module on the boat. Adding a gps to the raspberry pi in order to get the longitude and latitude of each data point. Establishing a connection between a controller and the boat to allow user control will also improve the product.