Daily Scrum Meeting Minutes

Date: 09/16/2024
Attendees: Angie Martinez, Jesus Elespuru, Steven Luque, Christopher Perez, Darniel Padron

Start time: 7:00PM
End time:  8:00PM

Student 1: Angie Martinez

- What have you done since the last scrum meeting?

  - Share measurements with team members and work on GPS calibration.

- What is planned to be done until the next scrum meeting?

  - Work on GPS calibration and connection to Raspberry Pi. Bracket for case is also needed.

- What are the hurdles?

  - Serial connection is not working properly, compatibility issues with GPS.

Student 2: Jesus Elespuru

- What have you done since the last scrum meeting?

  - Work on installing the gps module on to the raspberry pi

- What is planned to be done until the next scrum meeting?

  - Order a new raspberry gps module that is compatible with the microcontroller

- What are the hurdles?

  - Ordering the part and shipping time

Student 3: Steven Luque

- What have you done since the last scrum meeting?

  - Helped install the gps module to the raspberry pi

- What is planned to be done until the next scrum meeting?

  - New gps module and work on solidworks

- What are the hurdles?

  - Learning the code needed and time

Student 4: Christopher Perez

- What have you done since the last scrum meeting?

  - Continued researching the power delivery requirements of the Raspberry Pi 5.

- What is planned to be done until the next scrum meeting?

  - Order the right buck converter to power the Raspberry Pi.

- What are the hurdles?

  - Most buck converters seem to be hand soldered which leads to poor quality control and makes them unreliable.

Student 5: Darniel Padron

- What have you done since the last scrum meeting?

  - Continued watching Raspberry Pis video tutorials

- What is planned to be done until the next scrum meeting?

  - Help my teammates with the installation and calibration of the GPS module

- What are the hurdles?

  - The gps module has calibration issues