Daily Scrum Meeting Minutes

Date: 09/17/2024
Attendees: Angie Martinez, Jesus Elespuru, Steven Luque, Christopher Perez, Darniel Padron

Start time: 4:30PM
End time:  5:00PM

Student 1: Angie Martinez

- What have you done since the last scrum meeting?

  - Worked on GPS calibration and connection to Raspberry Pi. Bracket for the case is also needed.

- What is planned to be done until the next scrum meeting?

  - Continue working on the GPS formatting for data organization and building the bracket for the dock on the boat.

- What are the hurdles?

  - Python imports are restricted and thus access to certain functions are stopping the GPS from formatting correctly. Research Python modules for protected access to Raspberry Pi.

Student 2: Jesus Elespuru

- What have you done since the last scrum meeting?

  - Worked on the GPS information formatting as well as CADing the bracket for the case

- What is planned to be done until the next scrum meeting?

  - Print the case and continue to work on the gps module

- What are the hurdles?

  - Debugging and printing time

Student 3: Steven Luque

- What have you done since the last scrum meeting?

  - Met up with group members to work on gps module and case bracket

- What is planned to be done until the next scrum meeting?

  - Work on the gps module and bracket

- What are the hurdles?

  - Gps modules and time

Student 4: Christopher Perez

- What have you done since the last scrum meeting?

  - Continued researching the power delivery requirements of the Raspberry Pi 5.

- What is planned to be done until the next scrum meeting?

  - Order the right buck converter to power the Raspberry Pi.

- What are the hurdles?

  - Most buck converters seem to be hand soldered which leads to poor quality control and makes them unreliable.

Student 5: Darniel Padron

- What have you done since the last scrum meeting?

  - No progress as of now

- What is planned to be done until the next scrum meeting?

  - Help my teammates with the installation and calibration of the GPS module

- What are the hurdles?

  - The gps module has calibration issues