Project: Water Sampling with Applied Microcontrollers

Attendees: Angie Martinez, Jesus Elespuru, Steven Luque, Christopher Perez, Darniel Padron

Start time: 6:00 PM

End time: 8:00 PM

We picked the following Nextcloud functions/features to use/test during this sprint, which were approved by Prof. Masoud Sadjadi. Here is the list of user stories and/or tasks ordered based on their priority.

### User Story 2-0 Configure GPS module to work with Raspberry Pi for water sampling system

### Tasks: Set up the GPS module, install necessary libraries, and test GPS data output on the Raspberry Pi.

### User Story 2-1 Write code to integrate GPS data with water sampling data

### Tasks: Modify Raspberry Pi code to collect GPS coordinates along with water quality data and log them together.

### User Story 2-2 Optimize GPS data logging for accuracy and performance

### Tasks: Refactor code to ensure GPS data is captured accurately and at regular intervals without affecting system performance.

### User Story 2-3 Test GPS accuracy in various environmental conditions

### Tasks: Perform tests to validate GPS data collection in different locations, such as open fields, near water bodies, and urban areas.

### User Story 2-4 Design a 3D-printed case for the Raspberry Pi and GPS module

### Tasks: Create a 3D model that accommodates the Raspberry Pi, GPS module, and necessary wiring while ensuring protection from the elements.

### User Story 2-5 3D print and assemble the case for the Raspberry Pi system

### Tasks: Print the designed case, assemble the Raspberry Pi, GPS module, and other components inside it, and check for fitting issues.

### User Story 2-6 Test the waterproof properties of the 3D-printed case

### Tasks: Ensure the 3D-printed case protects the electronics from water exposure during field deployments.

### User Story 2-7 Optimize the case design for heat dissipation and portability

### Tasks: Modify the case to improve airflow around the Raspberry Pi and make the system easier to transport.

### User Story 2-8 Optimize Raspberry Pi code for efficient sensor data collection

### Tasks: Review the Raspberry Pi code and reduce inefficiencies, ensuring that the system runs faster and with less power consumption.

### User Story 2-9 Implement multithreading to improve Raspberry Pi performance

### Tasks: Modify the code to use multithreading, allowing the Raspberry Pi to handle multiple tasks such as GPS data and sensor readings concurrently.

### User Story 2-10 Test Raspberry Pi system under heavy load for performance bottlenecks

### Tasks: Run stress tests with all sensors and modules active, analyze performance, and identify code bottlenecks for further optimization.

### User Story 2-11 Enhance error handling in the Raspberry Pi code

### Tasks: Improve error detection and handling in the code to ensure the system recovers from issues such as GPS signal loss or sensor malfunctions.

### User Story 2-12 Install a Raspberry Pi touch Display

### Tasks: Install a raspberry pi touch display for easier access to the raspberry configuration.

### User Story 2-13 Add real-time feedback for system status on Raspberry Pi display

### Tasks: Update the Raspberry Pi’s code to display status information like GPS lock, sensor readings, and battery life on a connected display.

The team members indicated their willingness to work on the following user stories/tasks:

Angie Martinez:

- User Story 2-2

- User Story 2-3

- User Story 2-5

- User Story 2-6

- User Story 2-7

Jesus Elespuru:

- User Story 2-0

- User Story 2-1

- User Story 2-2

- User Story 2-3

- User Story 2-4

Steven Luque:

- User Story 2-5

- User Story 2-7

- User Story 2-9

- User Story 2-10

- User Story 2-13

Darniel Padron:

- User Story 2-4

- User Story 2-8

- User Story 2-9

- User Story 2-10

- User Story 2-11

Christopher Perez:

- User Story 2-5

- User Story 2-7

- User Story 2-9

- User Story 2-10

- User Story 2-12