Daily Scrum Meeting Minutes

Date: 09/30/2024
Attendees: Angie Martinez, Jesus Elespuru, Steven Luque, Christopher Perez, Darniel Padron

Start time: 7:30PM
End time:  8:00PM

Student 1: Angie Martinez

- What have you done since the last scrum meeting?

  - Met up with Dr. Reis and discussed potential web development application in addition to the hardware components

- What is planned to be done until the next scrum meeting?

  - Plan out software architecture and features to be added. Use technologies that can be compatible.

- What are the hurdles?

  - Time management, schedule conflicts, and exams

Student 2: Jesus Elespuru

- What have you done since the last scrum meeting?

  - Work on finalizing the design of the mounting bracket

- What is planned to be done until the next scrum meeting?

  - Finalize the mounting bracket with new material, and work on internals for the case

- What are the hurdles?

  - Time management

Student 3: Steven Luque

- What have you done since the last scrum meeting?

  - Researched more on why the camera could not be working

- What is planned to be done until the next scrum meeting?

  - Continue to see why and test the possible solutions

- What are the hurdles?

  - Time and the pi’s

Student 4: Christopher Perez

- What have you done since the last scrum meeting?

  - Measured the dimensions of the boat battery and discussed the power supply and distribution problems with the team.

- What is planned to be done until the next scrum meeting?

  - 3D model the case and the new battery.

- What are the hurdles?

  - Delay of procurement of additional components and proficiency in CAD.

Student 5: Darniel Padron

- What have you done since the last scrum meeting?

  - Continued research about gps module compatibility

- What is planned to be done until the next scrum meeting?

  - Continue research about gps module compatibility

- What are the hurdles?

  - Time management