Daily Scrum Meeting Minutes

Date: 10/07/2024
Attendees: Angie Martinez, Jesus Elespuru, Steven Luque, Christopher Perez, Darniel Padron

Start time: 7:00PM
End time:  8:00PM

Student 1: Angie Martinez

- What have you done since the last scrum meeting?

  - Finished requirements for web application.

- What is planned to be done until the next scrum meeting?

  - Fixing the bracket and begin cable organization layout for the case.

- What are the hurdles?

  - Time management, hurricane

Student 2: Jesus Elespuru

- What have you done since the last scrum meeting?

  - Purchase nuts for the screws that will be placed in the brackets

- What is planned to be done until the next scrum meeting?

  - Install the screws and nuts

- What are the hurdles?

  - Hurricane

Student 3: Steven Luque

- What have you done since the last scrum meeting?

  - Research what is needed

- What is planned to be done until the next scrum meeting?

  - Try to work on the pi’s

- What are the hurdles?

  - Hurricane

Student 4: Christopher Perez

- What have you done since the last scrum meeting?

  - Measured the dimensions of the boat battery and discussed the power supply and distribution problems with the team.

- What is planned to be done until the next scrum meeting?

  - 3D model the case and the new battery.

- What are the hurdles?

  - Delay of procurement of additional components and proficiency in CAD.

Student 5: Darniel Padron

- What have you done since the last scrum meeting?

  - Continued research about gps module and camera compatibility

- What is planned to be done until the next scrum meeting?

  - Continue research about gps module and camera compatibility

- What are the hurdles?

  - Time management