Daily Scrum Meeting Minutes

Date: 10/11/2024
Attendees: Angie Martinez, Jesus Elespuru, Steven Luque, Christopher Perez, Darniel Padron

Start time: 7:00 PM
End time:  8:00 PM

Student 1: Angie Martinez

- What have you done since the last scrum meeting?

  - No activity was made due to the hurricane and university closures.

- What is planned to be done until the next scrum meeting?

  - Continue the web application for the project and update documentation.

- What are the hurdles?

  - School closure, severe weather, time management

Student 2: Jesus Elespuru

- What have you done since the last scrum meeting?

  - Purchase parts for case

- What is planned to be done until the next scrum meeting?

  - Install parts into the case

- What are the hurdles?

  - School closure, severe weather, time management

Student 3: Steven Luque

- What have you done since the last scrum meeting?

  - Figured out ways of securing the parts inside the case and what to use as a sealant

- What is planned to be done until the next scrum meeting?

  - Put in the parts with group member

- What are the hurdles?

  - Milton

Student 4: Christopher Perez

- What have you done since the last scrum meeting?

  - Measured the dimensions of the boat battery and discussed the power supply and distribution problems with the team.

- What is planned to be done until the next scrum meeting?

  - 3D model the case and the new battery.

- What are the hurdles?

  - Delay of procurement of additional components and proficiency in CAD.

Student 5: Darniel Padron

- What have you done since the last scrum meeting?

  - Continued research about gps module and camera compatibility

- What is planned to be done until the next scrum meeting?

  - No further activities are planned until FIU opens back.

- What are the hurdles?

  - Time management