Project: Water Sampling with Applied Microcontrollers

Attendees: Angie Martinez, Jesus Elespuru, Steven Luque, Christopher Perez, Darniel Padron

Start time: 6:00 PM

End time: 8:00 PM

We picked the following functions/features to use/test during this sprint, which were approved by Prof. Masoud Sadjadi. Here is the list of user stories and/or tasks ordered based on their priority.

User Story 3-0 Set up GPS module for accurate data output
Tasks:

- Set up the GPS module and configure it for accurate data output.

User Story 3-1 Install necessary drivers and libraries for GPS module
Tasks:

- Install necessary drivers and libraries on the device to enable GPS functionality.

User Story 3-2 Test GPS data collection in real-time scenarios
Tasks:

- Test GPS data collection and confirm accuracy in real-time scenarios.

User Story 3-3 Write code to integrate GPS data into system software
Tasks:

- Write code to integrate GPS data into the system software.

User Story 3-4 Log GPS coordinates alongside system outputs
Tasks:

- Ensure GPS coordinates are logged alongside system outputs for tracking purposes.

User Story 3-5 Test integration of GPS module with other system components
Tasks:

- Test the integration with other system components, ensuring smooth data flow.

User Story 3-6 Review and finalize the design of the mounting bracket
Tasks:

- Review mounting bracket design for structural integrity and fit.

User Story 3-7 Finalize materials and dimensions for mounting bracket production
Tasks:

- Finalize materials and dimensions for manufacturing the mounting bracket.

User Story 3-8 Test the mounting bracket under simulated conditions
Tasks:

- Test the bracket under simulated environmental conditions to ensure stability.

User Story 3-9 Prepare case for screen installation
Tasks:

- Prepare the case to fit the screen securely, ensuring proper alignment.

User Story 3-10 Install the screen into the case
Tasks:

- Install the screen in the case without damaging internal components.

User Story 3-11 Test screen functionality and durability post-installation
Tasks:

- Test screen visibility, touchscreen sensitivity, and overall durability post-installation.

User Story 3-12 Design internal layout for component placement
Tasks:

- Design an internal layout for optimal placement of components (GPS module, screen, Raspberry Pi, etc.).

User Story 3-13 Install and secure internal components in the case
Tasks:

- Install and secure all internal components within the case.

User Story 3-14 Verify power and data connections between internal components
Tasks:

- Verify connections (power, data) between components to ensure functionality.

The team members indicated their willingness to work on the following user stories/tasks:

Angie Martinez:

- User Story 3-2

- User Story 3-3

- User Story 3-5

- User Story 3-6

- User Story 3-7

Jesus Elespuru:

- User Story 3-0

- User Story 3-1

- User Story 3-2

- User Story 3-3

- User Story 3-4

Steven Luque:

- User Story 3-5

- User Story 3-7

- User Story 3-9

- User Story 3-10

- User Story 3-13

Darniel Padron:

- User Story 3-4

- User Story 3-8

- User Story 3-9

- User Story 3-10

- User Story 3-11

Christopher Perez:

- User Story 3-5

- User Story 3-7

- User Story 3-9

- User Story 3-10

- User Story 3-12