Daily Scrum Meeting Minutes

Date: 10/15/2024
Attendees: Angie Martinez, Jesus Elespuru, Steven Luque, Christopher Perez, Darniel Padron

Start time: 6:00PM
End time:  7:00PM

Student 1: Angie Martinez

- What have you done since the last scrum meeting?

  - Met up with the group to continue working on the project. Finished cable layout and management. Also placed screws for the screen and placed on the case.

- What is planned to be done until the next scrum meeting?

  - Continue with the web application layout, create diagrams for the software architecture, and research capabilities of Streamlit UI/UX.

- What are the hurdles?

  - Time management and exams coming up

Student 2: Jesus Elespuru

- What have you done since the last scrum meeting?

  - Work on installing screen into the case and redesigning the brackets

- What is planned to be done until the next scrum meeting?

  - Print the brackets and continue to work on case

- What are the hurdles?

  - Time Management

Student 3: Steven Luque

- What have you done since the last scrum meeting?

  - Worked on installing screen and figured out the layout for internal components

- What is planned to be done until the next scrum meeting?

  - Trim cables to fit in the case

- What are the hurdles?

  - Time

Student 4: Christopher Perez

- What have you done since the last scrum meeting?

  - Measured the dimensions of the boat battery and discussed the power supply and distribution problems with the team.

- What is planned to be done until the next scrum meeting?

  - 3D model the case and the new battery.

- What are the hurdles?

  - Delay of procurement of additional components and proficiency in CAD.

Student 5: Darniel Padron

- What have you done since the last scrum meeting?

  - Very little progress

- What is planned to be done until the next scrum meeting?

  - Will meet on Thursday with the team to discuss further progress on the progress

- What are the hurdles?

  - Time management and personal problems