Daily Scrum Meeting Minutes

Date: 10/16/2024
Attendees: Angie Martinez, Jesus Elespuru, Steven Luque, Christopher Perez, Darniel Padron

Start time: 5:00 PM
End time:  6:00 PM

Student 1: Angie Martinez

- What have you done since the last scrum meeting?

  - Continue with the web application layout, create diagrams for the software architecture, and research capabilities of Streamlit UI/UX.

- What is planned to be done until the next scrum meeting?

  - Finish researching capabilities with other frameworks and programming languages to integrate to Streamlit UI/UX design for web app

- What are the hurdles?

  - Exams

Student 2: Jesus Elespuru

- What have you done since the last scrum meeting?

  - Work on the case and finalizing the brackets

- What is planned to be done until the next scrum meeting?

  - Work on the case

- What are the hurdles?

  - Time management

Student 3: Steven Luque

- What have you done since the last scrum meeting?

  - Prepared case for exo II cable to pass through

- What is planned to be done until the next scrum meeting?

  - continue preparing the case for internal components

- What are the hurdles?

  - Time

Student 4: Christopher Perez

- What have you done since the last scrum meeting?

  - Measured the dimensions of the boat battery and discussed the power supply and distribution problems with the team.

- What is planned to be done until the next scrum meeting?

  - 3D model the case and the new battery.

- What are the hurdles?

  - Delay of procurement of additional components and proficiency in CAD.

Student 5: Darniel Padron

- What have you done since the last scrum meeting?

  - Watched some videos on raspberry pi.

- What is planned to be done until the next scrum meeting?

  - Meet with the team to discuss progress in the project.

- What are the hurdles?

  - Time management.