Daily Scrum Meeting Minutes

Date: 10/17/2024
Attendees: Angie Martinez, Jesus Elespuru, Steven Luque, Christopher Perez, Darniel Padron

Start time: 7:00 PM
End time:  8:00 PM

Student 1: Angie Martinez

- What have you done since the last scrum meeting?

  - Finish researching capabilities with other frameworks and programming languages to integrate to Streamlit UI/UX design for web app

- What is planned to be done until the next scrum meeting?

  - Integrate the ML algorithms in preparation of data collection

- What are the hurdles?

  - Exams, time management

Student 2: Jesus Elespuru

- What have you done since the last scrum meeting?

  - Work on installing the finalized bracket and working on wiring for the case

- What is planned to be done until the next scrum meeting?

  - Work on finalizing the case

- What are the hurdles?

  - Time management

Student 3: Steven Luque

- What have you done since the last scrum meeting?

  - Looked at what cables are needed and which ones need to be trimmed to fit in the case

- What is planned to be done until the next scrum meeting?

  - Continue to work on the internals

- What are the hurdles?

  - Time and getting sick

Student 4: Christopher Perez

- What have you done since the last scrum meeting?

  - Measured the dimensions of the boat battery and discussed the power supply and distribution problems with the team.

- What is planned to be done until the next scrum meeting?

  - 3D model the case and the new battery.

- What are the hurdles?

  - Delay of procurement of additional components and proficiency in CAD.

Student 5: Darniel Padron

- What have you done since the last scrum meeting?

  - Met up with the team and discussed further development of the project

- What is planned to be done until the next scrum meeting?

  - Will assist with setting up the cabling of the case

- What are the hurdles?

  - Time management