Daily Scrum Meeting Minutes

Date: 10/21/2024
Attendees: Angie Martinez, Jesus Elespuru, Steven Luque, Christopher Perez, Darniel Padron

Start time: 7:00PM
End time:  8:00PM

Student 1: Angie Martinez

- What have you done since the last scrum meeting?

  - Integrate the ML algorithms in preparation of data collection

- What is planned to be done until the next scrum meeting?

  - Continue integrating additional ML algorithms in preparation for data collection

- What are the hurdles?

  - Exams, time management

Student 2: Jesus Elespuru

- What have you done since the last scrum meeting?

  - Test out connections of wiring

- What is planned to be done until the next scrum meeting?

  - Finalize layout of case to place internals

- What are the hurdles?

  - Time Management

Student 3: Steven Luque

- What have you done since the last scrum meeting?

  - Removed cable obstruction and installed the water proof tightening screw

- What is planned to be done until the next scrum meeting?

  - Make sure everything fits in the case

- What are the hurdles?

  - Time

Student 4: Christopher Perez

- What have you done since the last scrum meeting?

  - Discussed case layout, fixed the battery retaining post, mounted the heatsink and fan to Raspberry Pi, researched conformal coating options, researched case fan options, measured the power draw of the Raspberry Pi, mouse, keyboard, and the serial to USB adapter combined and the sensor to serial data adapter, discussed and modeled in OnShape a waterproof mesh mounting option.

- What is planned to be done until the next scrum meeting?

  - Acquire sensor reading Python script, acquire access to dashboard development, discuss conformal coating and case fan options with Dr. Reis, discuss potential future use of unused wires to determine if they should be heat-shrinked or waterproof-heat-shrinked, send an email to Clearpath Robotics inquiring about Heron/Kingfisher battery availability, refine mesh mounting bracket model, discuss need for and implementation of the elevated platform within the case, and make a Python script to record the CPU temperature during the test on Friday.

- What are the hurdles?

  - Limited CAD experience.

Student 5: Darniel Padron

- What have you done since the last scrum meeting?

  - Looked at the distribution problem and cable management problem in the case

- What is planned to be done until the next scrum meeting?

  - Will assist with setting up the cabling of the case

- What are the hurdles?

  - Time management