Daily Scrum Meeting Minutes

Date: 10/23/2024
Attendees: Angie Martinez, Jesus Elespuru, Steven Luque, Christopher Perez, Darniel Padron

Start time: 6:30PM
End time:  7:30PM

Student 1: Angie Martinez

- What have you done since the last scrum meeting?

  - Continue integrating additional ML algorithms in preparation for data collection

- What is planned to be done until the next scrum meeting?

  - Prepare for the mission for testing, and finalize program for data collection on Friday

- What are the hurdles?

  - Exams, time management

Student 2: Jesus Elespuru

- What have you done since the last scrum meeting?

  - Finalize things for the mission

- What is planned to be done until the next scrum meeting?

  - Continue to finalize

- What are the hurdles?

  - Time management

Student 3: Steven Luque

- What have you done since the last scrum meeting?

  - prepared for boat launch

- What is planned to be done until the next scrum meeting?

  - Continue to finalize

- What are the hurdles?

  - Time, quiz

Student 4: Christopher Perez

- What have you done since the last scrum meeting?

  - Researched how to output the Pi’s CPU and GPU temperature and throttling status to a log file, measured clearances in the case, took further measurements of the case for the case fan mount bracket, and Emailed Clearpath Robotics to inquire about the availability of a replacement battery but they did not answer.

- What is planned to be done until the next scrum meeting?

  - Complete sensor reading Python script, acquire access to dashboard development, discuss conformal coating and case fan options with Dr. Reis, discuss potential future use of unused wires to determine if they should be heat-shrinked or waterproof-heat-shrinked, send an email to Clearpath Robotics inquiring about Heron/Kingfisher battery availability, refine mesh mounting bracket model, discuss need for and implementation of the elevated platform within the case, and make a Python script to record the CPU temperature during the test on Friday.

- What are the hurdles?

  - Limited CAD experience.

Student 5: Darniel Padron

- What have you done since the last scrum meeting?

  - Assist with setting up the cabling of the case

- What is planned to be done until the next scrum meeting?

  - Provide support with final preparations until the day of the test

- What are the hurdles?

  - Time management and Midterms