Daily Scrum Meeting Minutes

Date: 10/28/2024
Attendees: Angie Martinez, Jesus Elespuru, Steven Luque, Christopher Perez, Darniel Padron

Start time: 7:00PM
End time: 8:00 PM

Student 1: Angie Martinez

- What have you done since the last scrum meeting?

  - Went on the mission for data collection.

- What is planned to be done until the next scrum meeting?

  - Integrate the ML algorithms from the mission.

- What are the hurdles?

  - Time management, exams

Student 2: Jesus Elespuru

- What have you done since the last scrum meeting?

  - Went on the mission for on field testing

- What is planned to be done until the next scrum meeting?

  - Expand the research with networking and work on fixing errors or improvements we learned from the mission

- What are the hurdles?

  - Time management

Student 3: Steven Luque

- What have you done since the last scrum meeting?

  - Asked about mission

- What is planned to be done until the next scrum meeting?

  - Improve the prototype

- What are the hurdles?

  - Time

Student 4: Christopher Perez

- What have you done since the last scrum meeting?

  - Called Clearpath Robotics but they did not answer, refined the case fan mounting bracket design, and refined the Pi status monitor script.

- What is planned to be done until the next scrum meeting?

  - Acquire access to the dashboard development, test Pi’s temperature increase in the case when in the sun, discuss case fan options with Dr. Reis, discuss potential future use of the unused wires to determine if they should be heat-shrinked or waterproof-heat-shrinked, discuss the need for and implementation of the elevated platform within the case, discuss the placement of the batteries relative to the planned case fan opening, and confirm measurements of the case to finalize the case fan mounting bracket design.

- What are the hurdles?

  - Unresponsiveness of Clearpath Robotics and limited CAD experience.

Student 5: Darniel Padron

- What have you done since the last scrum meeting?

  - Wait until the mission is complete

- What is planned to be done until the next scrum meeting?

  - Meet with the team and discuss what is errors need to be fixed

- What are the hurdles?

  - Time management